ANNEXES

PART B2

(PRICE QUOTATION)

THIS PAGE IS INTENTIONALLY LEFT BLANK

ANNEX B2-1

BIDDING SHEETS

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PART I: PRODUCT ACCEPTANCE |  |  |  |  |  |  |  |  |
| 1.00 | Documentation - Project Management Plan (PMP) |  |  |  |  |  |  |  |
| 1.01 | Project Implementation Plan (PIP) | 3.2.2; 3.4 | 1 | NSP** | NSP | 3 weeks | 1P/1M | NC3A-BE |
| 1.02 | Network Integration Test Procedures and Scenarios | 4.4.3 | 7 | NSP | NSP | 5 weeks | 7P/7M | NATO Sites |
| 1.03 | Product Acceptance Test Procedures | 4.3.3 | 1 |  |  |  |  |  |
|  | TOTAL CLIN 1 |  |  |  |  |  |  |  |
| 2.00 | Meetings |  |  |  |  |  |  |  |
| 2.01 | Project Progress Review Meeting (PPRM) including minutes | 3.2.1 | 3 |  |  |  | 3P/3M | alternatively at NC3A-BE or at Contrator's facilities |
| 2.02 | Product Profile meetings | 3.2.1 | 6 |  |  | 8 weeks | 6P/6M | at NCSA in Mons |
|  | TOTAL CLIN 2 |  |  |  |  |  |  |  |
| 3.00 | Product Acceptance - NCSA Test Site |  |  |  |  | 9 weeks |  |  |
| 3.01 | Physical Installation on the test site | 4.3 | 1 |  |  |  |  | Mons, Belgium |
| 3.02 | Product Acceptance Test | 4.3 | 1 |  |  |  |  | Mons, Belgium |
| 3.03 | Product Acceptance | 4.3 | 1 |  |  |  |  | Mons, Belgium |
|  | TOTAL CLIN 3 |  |  |  |  |  |  |  |
|  | TOTAL CLIN 1-3 |  |  |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PART II: SOFTWARE PROCUREMENT, INSTALLATION & TRAINING FOR SIX (6) REGIONAL COMMANDS |  |  |  |  |  |  |  |  |
| 4.00 | Software |  |  |  |  | 10 weeks |  |  |
| 4.01 | Software license per seat | 1.2.1; 1.2.8 | 16,705 |  |  |  |  | NATO Sites |
| 4.02 | 1-Year Maintenance for 4.01 | 1.2.9, 5.6.6 | 16,705 |  |  |  |  | NATO Sites |
| 4.03 | Software license on installation server | 1.2.8 | 60 |  |  |  |  | NATO Sites |
| 4.04 | 1-Year Maintenance for 4.03 | 1.2.9, 5.6.6 | 60 |  |  |  |  | NATO Sites |
| 4.05 | Installation Media CD | 1.2.1 | 81 |  |  |  |  | NATO Sites |
| 4.06 | Software Documentation | 5.7.1 | 81 |  |  |  | 54P/27M |  |
|  | TOTAL CLIN 4 |  |  |  |  |  |  |  |
| 5.00 | Installation - NATO Sites |  |  |  |  |  |  |  |
| 5.01 | Site A: SHAPE, NCSA, NITC, BE (approx. 3966 WS) |  |  |  |  | 11 weeks |  |  |
| 5.01.01 | Training sessions for users, system admin and INFOSEC | 5.2 | 1 |  |  |  |  | Mons, Belgium |
| 5.01.02 | Physical Installation at the network per implementation plan | 2.7 | 3 |  |  |  |  | Mons, Belgium |
| 5.01.03 | Network Integration Test | 4.4 | 3 |  |  |  |  | Mons, Belgium |
| 5.01.04 | Site Acceptance | 4.5 | 1 |  |  |  |  | Mons, Belgium |
| 5.02 | Site B: JFC Naples, IT (approx. 1844 WS) |  |  |  |  | 12 weeks |  |  |
| 5.02.01 | Training sessions for users, system admin and INFOSEC | 5.2 | 1 |  |  |  |  | Naples, Italy |
| 5.02.02 | Physical Installation at the network per implementation plan | 2.7 | 2 |  |  |  |  | Naples, Italy |
| 5.02.03 | Network Integration Test | 4.4 | 2 |  |  |  |  | Naples, Italy |
| 5.02.04 | Site Acceptance | 4.5 | 1 |  |  |  |  | Naples, Italy |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5.03 | Site C: JFC Brunssum, NL (approx. 1535 WS) |  |  |  |  | 13 weeks |  |  |
| 5.03.01 | Training sessions for users, system admin and INFOSEC | 5.2 | 1 |  |  |  |  | Brunssum, Netherlands |
| 5.03.02 | Physical Installation at the network per implementation plan | 2.7 | 2 |  |  |  |  | Brunssum, Netherlands |
| 5.03.03 | Network Integration Test | 4.4 | 2 |  |  |  |  | Brunssum, Netherlands |
| 5.03.04 | Site Acceptance | 4.5 | 1 |  |  |  |  | Brunssum, Netherlands |
| 5.04 | Site D: CC Mar Northwood, UK (approx. 589 WS) |  |  |  |  | 14 weeks |  |  |
| 5.04.01 | Training sessions for users, system admin and INFOSEC | 5.2 | 1 |  |  |  |  | Northwood, United Kingdom |
| 5.04.02 | Physical Installation at the network per implementation plan | 2.7 | 2 |  |  |  |  | Northwood, United Kingdom |
| 5.04.03 | Network Integration Test | 4.4 | 2 |  |  |  |  | Northwood, United Kingdom |
| 5.04.04 | Site Acceptance | 4.5 | 1 |  |  |  |  | Northwood, United Kingdom |
| 5.05 | Site E: JHQ Lisbon, PO (approx. 618 WS) |  |  |  |  | 15 weeks |  |  |
| 5.05.01 | Training sessions for users, system admin and INFOSEC | 5.2 | 1 |  |  |  |  | Lisbon, Portugal |
| 5.05.02 | Physical Installation at the network per implementation plan | 2.7 | 2 |  |  |  |  | Lisbon, Portugal |
| 5.05.03 | Network Integration Test | 4.4 | 2 |  |  |  |  | Lisbon, Portugal |
| 5.05.04 | Site Acceptance | 4.5 | 1 |  |  |  |  | Lisbon, Portugal |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5.06 | Site F: SACT HQ, US (approx. 1132 WS) |  |  |  |  | 16 weeks |  |  |
| 5.06.01 | Training sessions for users, system admin and INFOSEC | 5.2 | 1 |  |  |  |  | Norfolk, VA, USA |
| 5.06.02 | Physical Installation at the network per implementation plan | 2.7 | 2 |  |  |  |  | Norfolk, VA, USA |
| 5.06.03 | Network Integration Test | 4.4 | 2 |  |  |  |  | Norfolk, VA, USA |
| 5.06.04 | Site Acceptance | 4.5 | 1 |  |  |  |  | Norfolk, VA, USA |
|  | TOTAL CLIN 5 |  |  |  |  |  |  |  |
| 6.00 | NATO Specific User Information Brochure |  |  |  |  | 10 weeks |  |  |
| 6.01 | NATO-specific User Information Brochure | 3.2.4 | 20 |  |  |  | 17P/3M | Brussels - Belgium |
|  | TOTAL CLIN 6 |  |  |  |  |  |  |  |
| 7.00 | Final System Acceptance |  |  |  |  | 30 weeks |  |  |
| 7.01 | FSA conduct, report and meeting | 4.7 | 1 |  |  |  |  | Brussels - Belgium |
|  | TOTAL CLIN 7 |  |  |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8.00 | HelpDesk Support |  |  |  |  |  |  |  |
| 8.01 | Initial Help Desk Support | 1.2.9; 5.6.4 | 1 |  |  | To commence with Site Acceptance of the 1-st Site and last for 3 calendar months after last Site Acceptance |  |  |
| 8.02 | Help Desk Support | 1.2.9; 5.6.5 | 1 |  |  | To commence with the Final System Acceptance and last for 12 calendar months |  |  |
|  | TOTAL CLIN 8 |  |  |  |  |  |  |  |
| 9.00 | Warranty |  |  |  |  |  |  |  |
| 9.01 | 1-year warranty coverage for the CLINS 4 to 5 | 5.6 | 1 |  |  |  |  |  |
|  | TOTAL CLIN 9 |  |  |  |  |  |  |  |
|  | GLOBAL TOTAL CLINs 1 to 9 (Firm Fixed Price) |  |  |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) |  | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/ Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| OPTIONS |  |  |  |  |  |  |  |  |  |
| PART III - OPTIONAL: SOFTWARE PROCUREMENT |  |  |  |  |  |  |  |  |  |
| 10.00 | Additional licenses + applicable discount scheme (Annex B1-9) |  |  |  |  |  |  |  |  |
| 10.01 | Software license per seat | SOW 1.2.9.1 | 15,000 |  |  |  |  |  | NCSA at Mons, Belgium |
| 10.02 | 1-Year Maintenance for 10.01 | SOW 1.2.9.1 | 15,000 |  |  |  |  |  |  |
| 10.03 | Software license on installation server | SOW 1.2.9.1 | 60 |  |  |  |  |  |  |
| 10.04 | 1-Year Maintenance for 10.03 | SOW 1.2.9.1 | 60 |  |  |  |  |  |  |
| 10.05 | Installation Media CD | SOW 1.2.9.1 | 60 |  |  |  |  |  |  |
| 10.06 | 2nd year Maintenance for 10.01 and 4.01 |  | 16705+15000 |  |  |  |  |  |  |
| 10.07 | 3rd year Maintenance for 10.01 and 4.01 |  | 16705+15000 |  |  |  |  |  |  |
| 10.08 | 2nd year Maintenance for 10.03 and 4.03 |  | 60+40 |  |  |  |  |  |  |
| 10.09 | 3rd year Maintenance for 10.03 and 4.03 |  | 60+40 |  |  |  |  |  |  |
| PART IV - OPTIONAL: INSTALLATION & TRAINING FOR NINETEEN (19) REGIONAL COMMANDS |  |  |  |  |  |  |  |  |  |
| 11.00 | Installation - NATO Sites |  |  |  |  |  |  |  |  |
| 11.01 | Site G: CC Air Izmir, TU (approx. 1295 WS) |  |  |  |  |  |  |  |  |
| 11.01.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  |  | Izmir, Turkey |
| 11.01.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  |  | Izmir, Turkey |
| 11.01.03 | Network Integration Test |  | 2 |  |  |  |  |  | Izmir, Turkey |
| 11.01.04 | Site Acceptance |  | 1 |  |  |  |  |  | Izmir, Turkey |
| 11.01.05 | 1st year warranty |  | 1 |  |  |  |  |  | Izmir, Turkey |
| 11.02 | Site H: CC Land Madrid, SP (approx. 462 WS) |  |  |  |  |  |  |  |  |
| 11.02.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  |  | Madrid, Spain |
| 11.02.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  |  | Madrid, Spain |
| 11.02.03 | Network Integration Test |  | 2 |  |  |  |  |  | Madrid, Spain |
| 11.02.04 | Site Acceptance |  | 1 |  |  |  |  |  | Madrid, Spain |
| 11.02.05 | 1st year warranty |  | 1 |  |  |  |  |  | Madrid, Spain |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11.03 | Site I: CC Mar Naples, IT (approx. 320 WS) |  |  |  |  |  |  |  |
| 11.03.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Naples, Italy |
| 11.03.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Naples, Italy |
| 11.03.03 | Network Integration Test |  | 2 |  |  |  |  | Naples, Italy |
| 11.03.04 | Site Acceptance |  | 1 |  |  |  |  | Naples, Italy |
| 11.03.05 | 1st year warranty |  | 1 |  |  |  |  | Naples, Italy |
| 11.04 | Site J: CC Air Ramstein, GE (approx. 1145 WS) |  |  |  |  |  |  |  |
| 11.04.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Ramstein, Germany |
| 11.04.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Ramstein, Germany |
| 11.04.03 | Network Integration Test |  | 2 |  |  |  |  | Ramstein, Germany |
| 11.04.04 | Site Acceptance |  | 1 |  |  |  |  | Ramstein, Germany |
| 11.04.05 | 1st year warranty |  | 1 |  |  |  |  | Ramstein, Germany |
| 11.05 | Site K: Land Heidelberg, GE (approx. 798 WS) |  |  |  |  |  |  |  |
| 11.05.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Heidelberg, Germany |
| 11.05.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Heidelberg, Germany |
| 11.05.03 | Network Integration Test |  | 2 |  |  |  |  | Heidelberg, Germany |
| 11.05.04 | Site Acceptance |  | 1 |  |  |  |  | Heidelberg, Germany |
| 11.05.05 | 1st year warranty |  | 1 |  |  |  |  | Heidelberg, Germany |
| 11.06 | Site L: Comms Squadron Karup, DE (approx. 79 WS) |  |  |  |  |  |  |  |
| 11.06.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Karup, Denmark |
| 11.06.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Karup, Denmark |
| 11.06.03 | Network Integration Test |  | 2 |  |  |  |  | Karup, Denmark |
| 11.06.04 | Site Acceptance |  | 1 |  |  |  |  | Karup, Denmark |
| 11.06.05 | 1st year warranty |  | 1 |  |  |  |  | Karup, Denmark |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11.07 | Site M: Comms Group Larissa, GR (approx. 213 WS) |  |  |  |  |  |  |  |
| 11.07.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Larissa, Greece |
| 11.07.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Larissa, Greece |
| 11.07.03 | Network Integration Test |  | 2 |  |  |  |  | Larissa, Greece |
| 11.07.04 | Site Acceptance |  | 1 |  |  |  |  | Larissa, Greece |
| 11.07.05 | 1st year warranty |  | 1 |  |  |  |  | Larissa, Greece |
| 11.08 | Site N: Comms Squadron Verona, IT (approx. 298 WS) |  |  |  |  |  |  |  |
| 11.08.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Verona, Italy |
| 11.08.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Verona, Italy |
| 11.08.03 | Network Integration Test |  | 2 |  |  |  |  | Verona, Italy |
| 11.08.04 | Site Acceptance |  | 1 |  |  |  |  | Verona, Italy |
| 11.08.05 | 1st year warranty |  | 1 |  |  |  |  | Verona, Italy |
| 11.09 | Site O: JWC, NO (approx. 548 WS) |  |  |  |  |  |  |  |
| 11.09.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Stavanger, Norway |
| 11.09.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Stavanger, Norway |
| 11.09.03 | Network Integration Test |  | 2 |  |  |  |  | Stavanger, Norway |
| 11.09.04 | Site Acceptance |  | 1 |  |  |  |  | Stavanger, Norway |
| 11.09.04 | 1st year warranty |  | 1 |  |  |  |  | Stavanger, Norway |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11.10 | Site P: JFTC, PL (approx. 92 WS) |  |  |  |  |  |  |  |
| 11.10.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Bydgoszcz, PL |
| 11.10.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Bydgoszcz, PL |
| 11.10.03 | Network Integration Test |  | 2 |  |  |  |  | Bydgoszcz, PL |
| 11.10.04 | Site Acceptance |  | 1 |  |  |  |  | Bydgoszcz, PL |
| 11.10.05 | 1st year warranty |  | 1 |  |  |  |  | Bydgoszcz, PL |
| 11.11 | Site R: JALLC, PO (approx. 117 WS) |  |  |  |  |  |  |  |
| 11.11.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Lisbon, Portugal |
| 11.11.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Lisbon, Portugal |
| 11.11.03 | Network Integration Test |  | 2 |  |  |  |  | Lisbon, Portugal |
| 11.11.04 | Site Acceptance |  | 1 |  |  |  |  | Lisbon, Portugal |
| 11.11.05 | 1st year warranty |  | 1 |  |  |  |  | Lisbon, Portugal |
| 11.12 | Site S: NCISS, IT (approx. 118 WS) |  |  |  |  |  |  |  |
| 11.12.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Latina, Italy |
| 11.12.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Latina, Italy |
| 11.12.03 | Network Integration Test |  | 2 |  |  |  |  | Latina, Italy |
| 11.12.04 | Site Acceptance |  | 1 |  |  |  |  | Latina, Italy |
| 11.12.05 | 1st year warranty |  | 1 |  |  |  |  | Latina, Italy |
| 11.13 | Site T: NATO School, GE (approx. 78 WS) |  |  |  |  |  |  |  |
| 11.13.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Oberammergau, Germany |
| 11.13.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Oberammergau, Germany |
| 11.13.03 | Network Integration Test |  | 2 |  |  |  |  | Oberammergau, Germany |
| 11.13.04 | Site Acceptance |  | 1 |  |  |  |  | Oberammergau, Germany |
| 11.13.05 | 1st year warranty |  | 1 |  |  |  |  | Oberammergau, Germany |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11.14 | Site U: Undersea Research Centre, IT (approx. 385 WS) |  |  |  |  |  |  |  |
| 11.14.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | La Spezia, Italy |
| 11.14.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | La Spezia, Italy |
| 11.14.03 | Network Integration Test |  | 2 |  |  |  |  | La Spezia, Italy |
| 11.14.04 | Site Acceptance |  | 1 |  |  |  |  | La Spezia, Italy |
| 11.14.05 | 1st year warranty |  | 1 |  |  |  |  | La Spezia, Italy |
| 11.15 | Site V: PCC, BE (approx. 60 WS) |  |  |  |  |  |  |  |
| 11.15.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Mons, BE |
| 11.15.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Mons, BE |
| 11.15.03 | Network Integration Test |  | 2 |  |  |  |  | Mons, BE |
| 11.15.04 | Site Acceptance |  | 1 |  |  |  |  | Mons, BE |
| 11.15.05 | 1st year warranty |  | 1 |  |  |  |  | Mons, BE |
| 11.16 | Site W: NPC, BE (approx. 245 WS) |  |  |  |  |  |  |  |
| 11.16.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Glons, BE |
| 11.16.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Glons, BE |
| 11.16.03 | Network Integration Test |  | 2 |  |  |  |  | Glons, BE |
| 11.16.04 | Site Acceptance |  | 1 |  |  |  |  | Glons, BE |
| 11.16.05 | 1st year warranty |  | 1 |  |  |  |  | Glons, BE |
| 11.17 | Site X: DCM/DCIS Shelters 2NSB Naples, IT (approx. 231 WS) |  |  |  |  |  |  |  |
| 11.17.01 | Physical Installation at the network per implementation plan |  | 3 |  |  |  |  | Naples, IT |
| 11.17.02 | Network Integration Test |  | 3 |  |  |  |  | Naples, IT |
| 11.17.03 | Site Acceptance |  | 1 |  |  |  |  | Naples, IT |
| 11.17.04 | 1st year warranty |  | 1 |  |  |  |  | Naples, IT |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11.18 | Site Y: DCM/DCIS Shelters JFC Brunssum, NL (approx. 231 WS) |  |  |  |  |  |  |  |
| 11.18.01 | Physical Installation at the network per implementation plan |  | 3 |  |  |  |  | Brunssum, NL |
| 11.18.02 | Network Integration Test |  | 3 |  |  |  |  | Brunssum, NL |
| 11.18.03 | Site Acceptance |  | 1 |  |  |  |  | Brunssum, NL |
| 11.18.04 | 1st year warranty |  | 1 |  |  |  |  | Brunssum, NL |
| 11.19 | Site Z: NATO Defence Staff College, IT (approx. 174 WS) |  |  |  |  |  |  |  |
| 11.19.01 | Training sessions for users, system admin and INFOSEC |  | 1 |  |  |  |  | Roma, Italy |
| 11.19.02 | Physical Installation at the network per implementation plan |  | 2 |  |  |  |  | Roma, Italy |
| 11.19.03 | Network Integration Test |  | 2 |  |  |  |  | Roma, Italy |
| 11.19.04 | Site Acceptance |  | 1 |  |  |  |  | Roma, Italy |
| 11.19.05 | 1st year warranty |  | 1 |  |  |  |  | Roma, Italy |
|  | TOTAL CLIN 11 |  |  |  |  |  |  |  |
|  | TOTAL CLIN 10 and 11 |  |  |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PART V – OPTIONAL: ADDITIONAL WARRANTY COVERAGE |  |  |  |  |  |  |  |  |
| 12.00 | Additional warranty coverage for CLINs 4 to 5 (Sites A to F) |  |  |  |  |  |  |  |
| 12.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 12.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.00 | Additional warranty coverage for CLINs 11.01 to 11.19 (Sites G to Z) |  |  |  |  |  |  |  |
| 13.01 | Additional warranty coverage for CLIN 11.01 (Site G) |  |  |  |  |  |  |  |
| 13.01.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.01.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.02 | Additional warranty coverage for CLIN 11.02 (Site H) |  |  |  |  |  |  |  |
| 13.02.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.02.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.03 | Additional warranty coverage for CLIN 11.03 (Site I) |  |  |  |  |  |  |  |
| 13.03.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.03.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.04 | Additional warranty coverage for CLIN 11.04 (Site J |  |  |  |  |  |  |  |
| 13.04.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.04.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.05 | Additional warranty coverage for CLIN 11.05 (Site K) |  |  |  |  |  |  |  |
| 13.05.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.05.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.06 | Additional warranty coverage for CLIN 11.06 (Site L) |  |  |  |  |  |  |  |
| 13.06.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.06.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.07 | Additional warranty coverage for CLIN 11.07 (Site M) |  |  |  |  |  |  |  |
| 13.07.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.07.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.08 | Additional warranty coverage for CLIN 11.08 (Site N) |  |  |  |  |  |  |  |
| 13.08.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.08.02 | 3rd year warranty |  |  |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 13.09 | Additional warranty coverage for CLIN 11.09 (Site O) |  |  |  |  |  |  |  |
| 13.09.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.09.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.10 | Additional warranty coverage for CLIN 11.10 (Site P) |  |  |  |  |  |  |  |
| 13.10.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.10.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.11 | Additional warranty coverage for CLIN 11.10 (Site R) |  |  |  |  |  |  |  |
| 13.11.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.11.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.12 | Additional warranty coverage for CLIN 11.10 (Site S) |  |  |  |  |  |  |  |
| 13.12.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.12.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.13 | Additional warranty coverage for CLIN 11.10 (Site T) |  |  |  |  |  |  |  |
| 13.13.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.13.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.14 | Additional warranty coverage for CLIN 11.10 (Site U) |  |  |  |  |  |  |  |
| 13.14.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.14.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.15 | Additional warranty coverage for CLIN 11.10 (Site V) |  |  |  |  |  |  |  |
| 13.15.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.15.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.16 | Additional warranty coverage for CLIN 11.10 (Site W) |  |  |  |  |  |  |  |
| 13.16.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.16.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.17 | Additional warranty coverage for CLIN 11.10 (Site X) |  |  |  |  |  |  |  |
| 13.17.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.17.02 | 3rd year warranty |  |  |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CLIN | DESCRIPTION | REFERENCE (SOW) | QTY | UNIT Price (Currency) | TOTAL Price (Currency) | DELIVERY DATE Weeks from EDC (*) | FORM COPIES P=Paper, M=Magnetic/Optical Media Copy | DELIVERY SITE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 13.18 | Additional warranty coverage for CLIN 11.10 (Site Y) |  |  |  |  |  |  |  |
| 13.18.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.18.02 | 3rd year warranty |  |  |  |  |  |  |  |
| 13.19 | Additional warranty coverage for CLIN 11.10 (Site Z) |  |  |  |  |  |  |  |
| 13.19.01 | 2nd year warranty |  |  |  |  |  |  |  |
| 13.19.02 | 3rd year warranty |  |  |  |  |  |  |  |
|  | * EDC - Effective Date of the Contract |  |  |  |  |  |  |  |
|  | ** NSP - Not Separately Priced |  |  |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

ANNEX B2-2

BIDDER PRICING SUMMARY

| DETAILED DESCRIPTION OF COST ELEMENTS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| CATEGORY | QUANTITY | UNIT COST | UNIT COST € | TOTAL EST COST € | REFERENCE |
| 1. DIRECT MATERIAL |  |  |  |  |  |
| A. PURCHASED PARTS |  |  |  |  |  |
| B. SUBCONTRACTED ITEMS |  |  |  |  |  |
| C. OTHER- (1)Raw Material |  |  |  |  |  |
| (2) Standard Commercial Items (COTS) |  |  |  |  |  |
| TOTAL DIRECT MATERIAL |  |  |  |  |  |
| 2. MATERIAL OVERHEAD (RATE % X TOTAL EST COST € BASE) |  |  |  |  |  |
| 3. DIRECT LABOR (INDICATE LABOR CATEGORIES): Please advise estimate for labor sources. | ESTIMATED: MANDAYS | DAILY RATE | RATE € (CONVERTED) | TOTAL EST COST € | REFERENCE BIDDING SHEET |
| Meetings |  |  |  |  | CLIN 2 |
| Project Progress Review Meeting |  |  |  |  | CLIN 2.01 |
| Product Profile Meetings |  |  |  |  | CLIN 2.02 |
| Verification - NCSA Test Site |  |  |  |  | CLIN4 |
| Physical installation on the test site |  |  |  |  | CLIN 4.01 |
| Product Acceptance Test |  |  |  |  | CLIN 4.02 |
| Product Acceptance |  |  |  |  | CLIN 4.03 |
| Installation Site A |  |  |  |  | CLIN 5.01 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  | CLIN 5.01.01 |
| Physical Installation at the site per implementation plan |  |  |  |  | CLIN 5.01.02 |
| Network Integration Test |  |  |  |  | CLIN 5.01.03 |
| Site Acceptance |  |  |  |  | CLIN 5.01.04 |
| Installation Site B |  |  |  |  | CLIN 5.02 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  | CLIN 5.02.01 |
| Physical Installation at the site per implementation plan |  |  |  |  | CLIN 5.02.02 |
| Network Integration Test |  |  |  |  | CLIN 5.02.03 |
| Site Acceptance |  |  |  |  | CLIN 5.02.04 |
| Installation Site C |  |  |  |  | CLIN 5.03 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  | CLIN 5.03.01 |
| Physical Installation at the site per implementation plan |  |  |  |  | CLIN 5.03.02 |
| Network Integration Test |  |  |  |  | CLIN 5.03.03 |
| Site Acceptance |  |  |  |  | CLIN 5.03.04 |
| Installation Site D |  |  |  |  | CLIN 5.04 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  | CLIN 5.04.01 |
| Physical Installation at the site per implementation plan |  |  |  |  | CLIN 5.04.02 |
| Network Integration Test |  |  |  |  | CLIN 5.04.03 |
| Site Acceptance |  |  |  |  | CLIN 5.04.04 |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CATEGORY | QUANTITY | UNIT COST | UNIT COST € | TOTAL EST COST € | REFERENCE |
| --- | --- | --- | --- | --- | --- |
| Installation Site E |  |  |  |  | CLIN 5.05 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  | CLIN 5.05.01 |
| Physical Installation at the site per implementation plan |  |  |  |  | CLIN 5.05.02 |
| Network Integration Test |  |  |  |  | CLIN 5.05.03 |
| Site Acceptance |  |  |  |  | CLIN 5.05.04 |
| Installation Site F |  |  |  |  | CLIN 5.06 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  | CLIN 5.06.01 |
| Physical Installation at the site per implementation plan |  |  |  |  | CLIN 5.06.02 |
| Network Integration Test |  |  |  |  | CLIN 5.06.03 |
| Site Acceptance |  |  |  |  | CLIN 5.06.04 |
| NATO Specific User Information Brochure |  |  |  |  | CLIN 6 |
| NATO Specific User Information Brochure |  |  |  |  | CLIN 6.01 |
| Final System Acceptance |  |  |  |  | CLIN 7 |
| Final System Acceptance |  |  |  |  | CLIN 7.01 |
| Help Desk Support |  |  |  |  | CLIN 8 |
| Help Desk Support |  |  |  |  | CLIN 8.01 |
| Warranty |  |  |  |  | CLIN 9.00 |
| 1-year warranty for CLINs 4 to5 |  |  |  |  | CLIN 9.01 |
| Installation Site G |  |  |  |  | CLIN 11.01 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site H |  |  |  |  | CLIN 11.02 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site I |  |  |  |  | CLIN 11.03 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CATEGORY | QUANTITY | UNIT COST | UNIT COST € | TOTAL EST COST € | REFERENCE |
| --- | --- | --- | --- | --- | --- |
| Installation Site J |  |  |  |  | CLIN 11.04 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site K |  |  |  |  | CLIN 11.05 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site L |  |  |  |  | CLIN 11.06 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site M |  |  |  |  | CLIN 11.07 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site N |  |  |  |  | CLIN 11.08 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site O |  |  |  |  | CLIN 11.09 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CATEGORY | QUANTITY | UNIT COST | UNIT COST € | TOTAL EST COST € | REFERENCE |
| --- | --- | --- | --- | --- | --- |
| Installation Site P |  |  |  |  | CLIN 11.10 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site R |  |  |  |  | CLIN 11.11 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site S |  |  |  |  | CLIN 11.12 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site T |  |  |  |  | CLIN 11.13 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site U |  |  |  |  | CLIN 11.14 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site V |  |  |  |  | CLIN 11.15 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CATEGORY | QUANTITY | UNIT COST | UNIT COST € | TOTAL EST COST € | REFERENCE |
| --- | --- | --- | --- | --- | --- |
| Installation Site W |  |  |  |  | CLIN 11.16 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site X |  |  |  |  | CLIN 11.17 |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site Y |  |  |  |  | CLIN 11.18 |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| Installation Site Z |  |  |  |  | CLIN 11.19 |
| Training sessions for users, system admin and INFOSEC |  |  |  |  |  |
| Physical Installation at the site per implementation plan |  |  |  |  |  |
| Network Integration Test |  |  |  |  |  |
| Site Acceptance |  |  |  |  |  |
| 1st year warranty |  |  |  |  |  |
| TOTAL DIRECT LABOR |  |  |  |  |  |
| 4. LABOR OVERHEAD | O.H. RATE | (X) BASE |  |  |  |
| TOTAL LABOR OVERHEAD |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK

| CATEGORY | QUANTITY | UNIT COST | UNIT COST € | TOTAL EST COST € |  |
| --- | --- | --- | --- | --- | --- |
| 5. OTHER DIRECT COSTS |  |  |  |  |  |
| A. SPECIAL EQUIPMENT/CFE/NFE |  |  |  |  |  |
| TOTAL SPECIAL EQUIPMENT |  |  |  |  |  |
| B. TRAVEL |  |  |  |  |  |
| (1) TRANSPORTATION |  |  |  |  |  |
| (2) PER DIEM |  |  |  |  |  |
| TOTAL TRAVEL |  |  |  |  |  |
| C. CONSULTANTS OTHER SERVICES |  |  |  |  |  |
| TOTAL INDIVIDUAL CONSULTANT SERVICES |  |  |  |  |  |
| D. OTHER |  |  |  |  |  |
| TOTAL OTHER |  |  |  |  |  |
| SUBTOTAL DIRECT COST & OVERHEAD |  |  |  |  |  |
| 6. GENERAL & ADMINISTRATIVE (G&A) (RATE % X TOTAL EST COST € BASE) |  |  |  |  |  |
| 7. TOTAL ESTIMATED FEE/ PROFIT % |  |  |  |  |  |
| 8. OTHER FACTORS |  |  |  |  |  |
| 9. GRAND TOTAL |  |  |  |  |  |

THIS PAGE IS INTENTIONALLY LEFT BLANK