Development of immigration modules for using Interpol’s FIND web service

Scope of work (Summary)

- Establishment of Intermediate Server.

- Development of API which will reside on Intermediate server.

----------------------------------------------------------

- Establishment of Application Server-1 [Central ICP (Immigration Check Point)] for communicating with FIND WS via Intermediate server.

- Development of immigration modules for interacting with API of intermediate server. These components are for Central ICP which will reside on Application Server-1.

Development in Application Server-1:

- Web-service invoking process from Central Server.

- Update Arrival Console to enable capturing FIND enlisted travellers.

- Update Departure Console to enable capturing FIND enlisted travellers.

- Development of electronic GD Process for the FIND enlisted travellers.

- Development of GD deactivation process for the FIND enlisted travellers.

- Reporting (a part of MIS) on FIND enlisted travellers.

- Pilot Implementation at HSIA.

- Implementation of the solution in Live Operational server of Central ICP.

---------------------------------------------------------

- Establishment of Application Server-2 [for Other ICP] for communicating with FIND WS via intermediate server that resided on central ICP.

- Development of immigration modules for interacting with API of intermediate server. These components are for other ICPs which will reside on Application Server-2.

Development in Application Server-2:

- Web-service invoking process from ICPS

- Update Arrival Console to enable capturing FIND enlisted travellers.

- Update Departure Console to enable capturing FIND enlisted travellers.

- Development of electronic GD Process for the FIND enlisted travellers.

- Development of GD deactivation process for the FIND enlisted travellers.

- Reporting on FIND enlisted travellers.

- Pilot Implementation at Chittagong Airport.

- Implementation of the solution in Live Operational servers of Other ICPs.

- Bulk implementation in all the counters of Benapole, Chittagong and Sylhet ICPs.

-----------------------------------------------------

- Support Service for the next 3 years.

Scope of work (Details)

- Establishment of Intermediate Server

An ‘Intermediate Server’ needs to be established installed. The Intermediate Server will be guarded by two Firewalls. One Firewall will maintain the communication credentials between Interpol (ie. I24 network from NCB Dhaka) and Intermediate Server at one side and the other side will maintain communication credentials between Intermediate Server and the immigration module.

immigration Module

FIND system

- Development of API which will reside in Intermediate server

An API needs to be developed that will reside in this intermediate server. This API will correspond with the Interpol’s FIND API/web service. This API will work as a bridge between immigration Application Server-1 (for other ICP it is Application Sever-2) and Interpol’s API/WS.

It will receive all the requests from immigration module via Application Server, forward it to the FIND system through FIND API/WS, get the required response from FIND system and then pass the response to the immigration module via Application server. Immigration module will then take necessary measures based on the response. This is to be noted that the API will not store any data from FIND system. If anything goes wrong in the network or system doesn’t get the FIND service the API will not keep the system waiting and will readily disconnect the session and will continue the immigration native operation smoothly.

Intermediate API

FIND API/WS

------------------

Intermediate Server

Immigration will send the

request to FIND via

intermediate API

Immigration will receive acknowledgement

from FIND via intermediate API

Immigration App. Modules

-------------------------

Application Server

- Establishment of Application Server-1 [Central ICP] for communicating with FIND WS via Intermediate server

To develop the immigration-FIND real-time interaction solution, an Application Server needs to be established in HSIA as production server cannot be used for the development purpose. After finishing the development work, the solution will be tested on two Arrival and two departure counters of HSIA. In the implementation phase operational bugs will be fixed. When the system will be stable then we will go for implementing the solution for live operation at HSIA.

- Development of immigration modules for interacting with API of intermediate server. These components are for Central ICP which will reside on Application Server-1

Following are the development work in Application Server-1:

- FIND-API invoking process from Central Server

A process needs to be developed in immigration module which will be used for communicating with the FIND-API that resides in Intermediate Server. Whenever a request will be sent from Arrival or Departure console (through a short key or push-button operation) the process will communicate with the API and get the result.

- Updating Arrival and Departure UI to enable capturing FIND enlisted travellers

The Arrival and Departure screen of immigration needs to be updated to send the request to Intermediate server. Whenever the Passport Number will be put then the system will send one request to Central Database Server for retrieving traveller’s’ available information and will send another request to Intermediate Server for FIND response on FIND enlisted travellers.

- Development of electronic GD Process for the FIND enlisted travellers

If a traveller is found to be a FIND enlisted traveller then the system will generate an electronic GD (General Diary) and compel the traveller to ‘Report to OC’ of the ICP. A new kind of electronic GD needs to be introduced for FIND-Enlisted travellers. OC of the ICP will then take necessary actions based on this electronic GD.  Based on the action of OC the traveller will be marked as ‘Stop Listed’ and will not be able to travel through any of the ICPs of Bangladesh as the GD will be circulated electronically to all the ICPs of Bangladesh.

- Development of GD deactivation process for the FIND enlisted travellers

A stop listed person is not allowed to travel through the ICPs of Bangladesh. But when a traveller manages to withdraw his or her name from the stop list of Interpol then that information should also be incorporated in our immigration module.  Through that information immigration module can deactivate the GD so that the traveller can travel easily through the ICPs.

- Reporting on FIND enlisted travellers

A reporting module needs to be developed to report on the FIND enlisted travellers.

- Pilot Implementation at HSIA.

Whenever the solution will be developed it needs to be tested and finalized. To finalize the solution we will engage two counters from Arrival terminal and two counter from Departure terminal. During the testing phase following things will be tested:

- Whether there is any bug in the system. Bugs need to be fixed.

- Performance of the system needs to be tested.

- Implementation of the solution in Live Operational server of HSIA

Whenever the system will be fully tested and ok then then solution will be implemented in the Live Server of Central ICP. Then all the ICPs of HSIA will come under the coverage this solution.

---------------------------------------------------------

- Establishment of Application Server-2 [Other ICPs] for the development of immigration-FIND iteraction solution for Other ICPs.

As there are differences in the immigration solution of Central ICP and Local ICPs, it’s required to establish another Application Server in one of the major ICPs like Chittagong Airport.

- Now, It needs to be prepared the solution in other ICP one by one following all the above mentioned procedures [ 8(a), 8(b), 8(c), 8(d), 8(e), 8(f), 9, 10 and 11] in the similar fashion of Central ICP (HSIA), test it and implement it in Local ICPs.

-----------------------------------------------------

Support Service for the next 3 years.

Application vendor (vendor who will develop this software application) will provide technical support for the next three years after the implementation of the solution.