Extend the ACE ACCIS Core Capability
to the MIS

(Project 5IS 03024)

| Document Identifier: |  | 17.0XX.0000.00PIP |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Version: |  | 00 |  |  |  |
| Date: |  | 06-Jun-07 |  |  |  |
| Classification: |  | NATO UNCLASSIFIED |  |  |  |
| Contractor: |  | Serco GmbH Justus-von-Liebig-Str. 18 53121 Bonn |  |  |  |
| Order Number: |  | xxxxxxx |  |  |  |
| Contract Number: |  | xxxxxxxxxxx |  |  |  |
| Authorization Notices: |  | See page i |  |  |  |
| Document Status: |  |  |  |  |  |
|  | in progress | in review | rejected | approved | released |

RELEASE PAGE

This is a controlled document related to the project:

Extend the ACE ACCIS Core Capability
to the MIS

(Project 5IS 03024)

For Serco:

| Prepared by: |  |  |
| --- | --- | --- |
|  | (Author) | (Date) |
| Reviewed by: |  |  |
|  | (Project Manager) | (Date) |
| Released: |  |  |
|  | (Quality Manager) | (Date) |

For the Customer:

| Approved: |  |  |
| --- | --- | --- |
|  | (Project Manager) | (Date) |

List of Changed Pages

INSERT LATEST CHANGE PAGES, DESTROY SUPERSEDED PAGES

The highest version date indicates pages changed, added or removed by the current change.

| Date | Page(s) | Version | Author | Remarks |
| --- | --- | --- | --- | --- |

This document is subject to Configuration Management. Requests for changing this document are to be addressed to the Configuration Manager. The modifications of the document are executed in agreement with the sole authority for revisions (author) and distributed by CM.

Configuration Manager for Serco project 5IS 03024:

Mr. X. XXXX

Tel.: +49 (228) 6681-XXX — E-Mail: xxxxx@serco.de

Fax: +49 (228) 6681-XXX

Table of Contents

Page

1	INTRODUCTION	1-1

1.1	Scope	1-1

1.2	Purpose	1-1

1.3	Reference Document(s)	1-1

1.4	Abbreviations	1-2

2	PROJECT 5IS 03024	2-1

2.1	Main Objective	2-1

2.2	Project Implementation	2-1

2.3	Contractor Requirements	2-2

# INTRODUCTION

## Scope

This draft Project Implementation Plan (PIP) has been prepared in response to the Invitation For Bid IFB 5IS03024. This document establishes the Serco guidelines for:

- Project Management;

- Production of the new equipment;

- Acceptance testing of the new equipment;

- Provision of training;

- Supply of documentation.

## Purpose

The PIP comprises this document and the following sections:

| Section 1 | Management and Project Control Plan |
| --- | --- |
| Section 2 | Quality Assurance Plan |
| Section 3 | Integrated Logistic Support Plan (ILSP) |
| Section 4 | Configuration Management Plan |
| Section 5 | Test and Evaluation Plan |

For ease of evaluation the Sections have been prepared as separate subdocuments to the PIP.

The PIP, including its associated sections, is a living document in which revisions can be issued as the project progresses in order to add, modify, or delete provisions that will result in the most effectively managed project.

## Reference Document(s)

The following document applies.

| Document Number | Title | Issue | Date |
| --- | --- | --- | --- |
| [1] | Extend the ACE ACCIS Core Capability to the MIS (Project 5IS 03024) (SOW) | V 1.3 | 13 March 2007 |

## Abbreviations

A list of abbreviations will be developed after contract award. All abbreviations used in the draft documents are explained where they occur.

# PROJECT 5IS 03024

## Main Objective

The main objective of this project is extending the Bi-SC (Bi-Strategic Command) Core Capability to the Public Access (PA) domains for the following headquarters (HQs):

- JFC HQ Brunssum in the Netherlands, consisting of the Main Site located in Brunssum, and the NATO Industrial Complex site (NIC) located 2 km from the Main Site.

- Allied Air Component Command HQ Ramstein (CC-Air HQ Ramstein) located in Ramstein, Germany.

- Allied Land Component Command HQ Heidelberg (CC-Land HQ Heidelberg), Germany, with the Main Site located in Römerstrasse and the International Support Kaserne (ISK) in Dieselstrasse.

In this project JFC HQ Brunssum, as well as CC-Land Heidelberg, are considered comprising two separate HQ sites each. Thus, a total of five (5) HQ sites will be implemented.

An additional objective of Project 5IS 03024 is to enable for a limited number of mobile users the migration of current ACE NR onto the PA LAN.

## Project Implementation

The HQ sites listed in paragraph 2.1 above will be provided with the following:

- Workstations, laptops;

- Networking hardware (switches/router);

- Cabling and racks;

- Provision, installation, configuration and integration of software;

- Servers to support mail, database, internet/intranet, enterprise management, print, file/storage, security and Windows 2003 Infrastructure Services;

- Replacement of substandard hardware;

- Serco support to install the system and for training

- System transition work required.

For CC-Land Heidelberg the existing and to be re-used workstations and notebooks will be migrated from Windows NT/2000 as the Operating System (OS) to Windows XP. The servers will be migrated from Windows NT/2000 as the Operating System (OS) to Windows 2003.

## Serco Requirements

The Serco’s tasks include:

  - System and implementation design reflecting the requirements incl. their allocation to system components;

  - Procurement and qualification;

  - Delivery;

  - Installation, integration and configuration of equipment on sub-system and system level and adaptation; (see Note *) )

  - Verification;

  - Training and documentation;

  - Warranty;

  - Support.

The different tasks are described in the relative Sections of this PIP.

NOTE *):

For the NIC at Brunssum NL the new and configured components are merely delivered to this HQ Site without installation and integration efforts by the Serco.