## Slide 1: Afghanistan ICT Actions to Enable Sector Reconstruction
Larry Wentz
NDU
wentzl@ndu.edu, lwentz@verizon.net
(05/03/09)

## Slide 2: Action 1: National ICT Backbone Infrastructure (1/2)
Conduct business case analysis and develop a strategic plan, architecture and enhancement plan for a robust national long distance network and backbone infrastructure that
  Expands voice (GSM and CDMA), data and Internet coverage and access to
    Major domestic populations
    Rural areas
  Provides incentives for private sector expansion
    To rural areas
    Add dial-up and wireless data services
  Creates an integrated national backbone transmission network composed of
    Mix of public and private sector capabilities
    Leverages satellite, fiber optic, terrestrial M/W and cable and other appropriate transmission means
    Transmission service provisioning mechanism
    Arrangements to protect and enable recovery from network element failures
  Expands and enhances Regional and International access and gateway capacity
    Fiber and digital M/W links and network gateways

## Slide 3: Action 1: National ICT Backbone Infrastructure (2/2)
Conduct business case analysis and develop a strategic plan, architecture and enhancement plan for a robust national long distance network and backbone infrastructure that
  Offers wireless voice and data services and network capabilities to
    Support security, governance, economic, education, and health care sector needs
      Expand functionality of GCN/DCN
    Support cell phone services and Internet e-solutions
      e-Government, e-Banking, e-Commerce,…
      Mobile Money Transfer
        Roshan/Vodafone M-Paisa
      TradeNet Price Information System
        Roshan/Mercy Corps
      Call Centers
        Roshan
  Supports provisioning of reliable and sustainable network connectivity services
  Accommodates embedded emergency ICT services
    Priority ICT access for responders and decision makers
    Surge capacity and coverage and deployable capability packages
    Cell Phone Emergency Service Number
  Employs reliable power supporting ICT infrastructure
    Energy saving ICT capabilities
    Alternative power sources (solar, micro-hydro, wind, batteries)

## Slide 4: Action 2: ICT Network Improvements (1/3)
Improve public access to and use of Internet and voice services
  Support re-dimensioning of GCN/DCN for enhanced data services
    Backbone overlay data network and regional and international access capacity
    Use CDMA WLL for data access and expand LFSP offerings
  Facilitate and fund accelerated DCN implementation and use
    Fund DCN node buildings where appropriate
    Fund alternative pilot projects for DCN node power sources such as use of solar
    Improve use of DCN (including marketing services) through implementation of pilot franchise and pilot VCN capability in rural areas
    Pilot eBay-like model for buying/selling/bartering Afghan products and services
  Support GoA to enable and provide incentives for private sector expansion of data services
    Wireless data service and Internet access
      Use Local Fixed Service Provider licenses
    Expand Internet cafes, PCOs and Telekiosks
    Establish nation-wide ISP service
  Facilitate and fund accelerated Computer and English language training

## Slide 5: Action 2: ICT Network Improvements (2/3)
Expand network voice and data service coverage and access
  Re-dimension GCN/DCN to introduce data services to major urban areas and then towns and rural areas
    Expand GCN/DCN network capacity
    Use CDMA WLL for data access
    Expand DCN local access using
      WiMax-like capabilities
      Pilot DCN franchise
    Expand LFSP licenses
  Enable and/or provide incentives for private sector expansion of voice and data services including rural areas
    Coverage and capacity
      Pilot VCN capability in rural area
      Enable and market Telekiosks and Internet Cafes
      Cell phones for the youth
    Cellular providers
      Cell phone services such as e-Wallet (M-PAISA)
    ISPs and Internet Cafes
      Nation-wide ISPs
  Enable data and Internet access to schools and Universities and health care facilities and hospitals
  Use Afghan Telecom Development Fund for pilot programs
    Internet for schools and hospitals, VCN, ..
Public: Afghan Telecom
Int’l & Regional Access
Local Fixed
Service Provider &
Wireless Local Loop
Access Nodes
Int’l & Regional Access
District
Communications
Network
Private
Four Cellular Providers
(GSM, Txt Msg)
15+ Internet Service Providers
(Internet Cafes)
Village
Communications
Network
Afghan National Army
Afghan National Police
MoD
MoI
Government
Communications
Network
34 Provincial
Capitol Nodes
365
District Nodes
(Kiosks)
PGC
MCN
President and
Ministries in Kabul

## Slide 6: Action 2: ICT Network Improvements (3/3)
Rural area access and services
  Fund pilot program for Village Communications Network (VCN)
    VSAT network/telekiosks
    Digital Solar Village like capability
    Community towers
      Attract private sector cellular providers
    Cell phones for the youth
  Facilitate development of incentives for Private sector expansion
    Expand LFSP licenses targeting rural areas
    Implement pilot DCN franchise targeting expanded coverage to rural areas
  Facilitate provision of loans for Internet Cafes, VCN like capabilities, Public Call Offices and other Internet/ICT business start-ups
  Community radio, Tribal/Shura radio
    Hand-crank/solar/battery powered radios
Other network related activities
  Support Spectrum Monitoring, National Data Center, Network Information Center, and Billing System
  Support capacity building: network operations, strategic planning, program management, CIO-like skills, cyber security
  Monitor privatization of Afghan Telecom and assess operational impacts of alternatives being considered
  Develop a critical network infrastructure protection strategy and implementation plan
    Provide arrangements to protect critical network elements from damage
    Provide mechanisms for rapid recovery of network services in response to critical node failures

## Slide 7: Action 3: Governance (1/4)
Enable Government ICT connectivity
  Connect Kabul government to provinces and districts
    Extend GCN and DCN access and service to provincial and district government elements
      Fund implementation of Provincial Governors Communications (PGC) and Ministry Communications Network (MCN) in the 34 provinces
        Give priority to Southern and Easter GCN nodes
      Make more effective use of WLL and LFSP voice and data services
    Link Ministry of Finance with other Ministries and administrators in provinces
      Budget Development and Transparency
        Use of computerized connected tools allows for more effective budgeting and greater transparency
      Improve tax collection and remittance to central government
        Common standards will increase transparency
  Enable National Solidarity Program local governance initiatives
    Provide voice and Internet services
      Using DCN, LFSP/WLL and VCN
  Make more effective use of private sector services
    Cellular voice and data services
    ISPs and Internet
Village
Communications
Network

## Slide 8: Action 3: Governance (2/4)
Enable Government use of ICT
  Cross-Ministries ICT investments
    Coordinated strategy for architecture, capabilities, training, management, and governance
      Business and IT skills, English language
      Consistency in ICT projects and capabilities at different Ministries
      Enhance effective ICT use and standardized ICT capabilities across Ministries
    Prioritize ICT spending to support anti-corruption goals
  Oversee/advise on cross-ministries ICT processes that support data sharing and audits in
    Software via development or purchase
    Data centers

## Slide 9: Action 3: Governance (3/4)
Enable business processes for governmental functions
  Standardize business processes
  Use e-Solutions for
    Budget development and transparency
    Government functions and processes
  Collaborative information environment
    Collaboration and information sharing
    Best practices sharing among Ministries
  Start Implementation of eGovernment in Ministries
    Review lessons from MCIT eGovernment pilot project
      Identify opportunities and approaches for pilots in other Ministries

## Slide 10: Action 3: Governance (4/4)
Enable implementation of a CIO-like culture
  Establish National CIO initiative
    Recruit candidates for CIO positions
      National CIO and CIOs within Ministries
    Establish CIO council
    Initiate CIO training program
      Consider collaborative effort with NDU IRMC CIO training

## Slide 11: Action 4: Economic (1/3)
Improve ICT support to banking
  Implement cell phone for e-Banking
    e-Wallet
  Support provision of ICT enabling infrastructure to wire up and interconnect Banks
    Use both public and private sector ICT to
      Interconnect Banks
      Provide web-based and dial-up access
        Private sector cellular and Internet services
        LFSP and WLL data services
    Offer e-Banking over Internet

## Slide 12: Action 4: Economic (2/3)
Provide loans for Internet Cafes and other related Internet/ICT business start-ups
  Targeting provincial cities and towns
    If program succeeds, move to appropriate rural areas
  Village Communications Network (VCN) for rural areas
    Digital solar village concept
Support economic and social development though more effective use of DCN
  Accelerate implementation
  Marketing strategy and plan (e.g., franchise arrangements)
Village
Communications
Network

## Slide 13: Action 4: Economic (3/3)
Use cell phones for e-Commerce
  Buying/selling/bartering products and services
  Mobile commerce like capability for electronic fund transfers using text messaging and SIM cards as e-Wallet
Create portal (based on eBay-like model) for buying/selling/bartering Afghan products and services to the international community.
  System can effectively increase prices of agricultural items, thus reducing dependency on opium
Implement process to facilitate ICT technology insertion
  Establish an ICT technology park and assessment center

## Slide 14: Action 5: Education (1/2)
Teacher training
  Educational material to teachers via DVDs and educational tapes along with appropriate media players (start with cities as pilot program)
  Provide ICT infrastructure and introduce e-Education tools
    Use GCN/DCN, LFSP/WLL, VCN, Cellular, and ISPs access arrangements
      Provincial centers can receive materials to provide instruction to provincial and rural teachers
      Use Internet to access to up-to-date teaching and learning material
Use ICT to support
  Literacy and Community Empowerment Program
    USAID, UN-Habitat and Ministry of Education
      Reading, writing, numeracy, interpersonal and other life skills
  “Learning for Life” program
    USAID, Ministries of Women’s Affairs, Health and Education
      Reading, writing, health and hygiene
Village
Communications
Network

## Slide 15: Action 5: Education (2/2)
Support provision of ICT enabling infrastructure to wire up schools and Universities and interconnect
  Wired and wireless local area networks on campus with Internet access and link campuses
    Use both public and private sector ICT for voice, data and Internet access
  e-Learning and e-Education capabilities and tools
    Access to up-to-date teacher training material
      Centers for teaching and learning
    Distance learning
      English language training
      Computer skills and use of ICT
      e-Solutions training
Link Universities within Afghanistan and through Internet link with Universities outside of Afghanistan
  Partnership programs and alliances
  e-Learning, e-Education, e-Library
  Access to Centers of Excellence and subject matter experts
Khost CISCO Academy
Kabul
University

## Slide 16: Action 6: Health Care (1/3)
Enable provisioning of ICT and Internet access to
  Use GCN/DCN, LFSP/WLL, VCN, Cellular and ISP and Internet Cafes and International Medical Corps-like collection capabilities
    To make simple health/sanitation information available via cell phone (call-in numbers; should be part of overall effort)
    For disease surveillance and healthcare reporting
      Collect data and disseminate to central database and assessment center
      Assess and display on web portal
  Wire up hospitals and healthcare centers and provide medial software
    Wired and wireless services
    Internet access
    Software for medical diagnostics, administration, pharmacy, and patient records systems
  Provide ICT connectivity and Internet access to
    Link Medical schools with hospitals and healthcare centers and link hospitals and healthcare centers
    Link hospitals and health care centers with International centers of excellence and subject matter experts
    Provide access to
      Healthcare web portals
      On-line Medical diagnostic tools
      Subject matter experts reachback
Village
Communications
Network
Village
Communications
Network

## Slide 17: Action 6: Health Care (2/3)
Use Cure International Hospital-like Internet/ICT capabilities at other hospitals and healthcare centers through out Afghanistan
  LANs, workstations, VSAT and Internet access
  Software for diagnostics, pharmacy inventory, and patient records
  Internet for
    e-Training, e-Learning, e-Diagnostics and e-Reference
    Establishing alliance with medical schools, facilities and experts outside of Afghanistan

## Slide 18: Action 6: Health Care (3/3)
Acquire and provide commercially available DVDs, educational video tapes, CDs, tools, PDAs and Internet access and capabilities
  Interactive electronic books
  Distance learning for education and training
    Computers, English language, business practices, health care, family health, and medical
  Diagnostic tools on PDAs and web portals
  Internet portals for education, health care, medical diagnostics
UpToDate is a comprehensive
evidence-based clinical information
resource available to clinicians on
the Internet, CD-ROM, and Pocket PC.
IMC Afghan Family Health Book
PDA with Medical
Diagnostic Software

## Slide 19: Basic Concept
Focus
Healthcare, Education, Agriculture, Commerce
Customers
Medical, teachers, students, PRT, NGO, HTT, business
Local WiFI
Local WiFI
Local WiFI
W6
Intelsat
Intelsat
ISP
ASU
Internet
SDSU
T1
Jalalabad
Public Hospital
TAJ
Jalalabad
MIT
FabLab
Nangahar University and Medical School
LOS
LOS
Afghan ISP
T1
Existing
Proposed
Public Health
Education & Health
PRT & HTT
Jalalabad
LOS
WiFI
NGOs
WiFI

## Slide 20: JBAD Synergy Net

## Slide 21: Action 7: Emergency ICT Capability
Development an ICT support strategy and plan for emergency response C2 and emergency services ICT support (police, fire, hospital, rescue)
  US-like National Response Plan and supporting ICT strategy and plan
    National Communications System like capabilities
      GETS, priority service for cellular, NSTAC, …
    Incident Command Centers, Shared Situation Awareness, …
    Collaborative Information environment among stakeholders
  Interoperability--able to share ICT assets among stakeholders in emergency
  Deployable ICT capability packages
  Emergency services numbers for cell network (e.g., 911 and other incident reporting service numbers)
  Use of embedded emergency ICT services within public and private sector networks
    Priority ICT access for responders and decision makers
      GCN/DCN, ANA/ANP voice network and cell phone access
    GCN/DCN and cell network diversity, surge capacity and coverage
  Critical ICT infrastructure protection
    Infrastructure and key personnel physical protection
    Information security and network intrusion detection and protection
    Quick response ICT packages for network recovery and reconstitution

## Slide 22: Action 8: National Cyber Security Program
Assign Information Security Officers
Begin Training and Awareness Programs
MoC establish AfghanCERT within a National Cyber-security Management Structure
Adopt integrated Cyber-Security Laws, Regulations, Standards, and Policies.
Define Cyber-Security Organizations
Implement Cyber-Security Plans
  Including public-private sector cooperative arrangements
  Key asset protection (infrastructure, people and electronic)
Adopt a prioritized, defense-in-depth strategy at every level in every organization
Implement high priority elements of defense-in-depth nation-wide
  Training and awareness, anti-virus software, readiness assessments
Create and use mechanisms that facilitate collaboration
  Portals, conferences, and professional associations
Begin budgeting process for Cyber Security
  Use low cost/free resources
Adopt a national program of assessments and process improvement

## Slide 23: Action 9: ICT Coordination and Investment
Enable Afghan-International joint effort to develop ICT Business Model that supports GoA strategy and plan
  Framework for cross-sector ICT investments and resource prioritization
    Facilitate coordination, information sharing and implementation
    Donor coordination role with other donors and Ministries will bring important benefits
      Align with GOA needs
      Increase effectiveness
  Donors-GOA should hold ICT conference
    Assessment of the current Afghanistan ICT network
      Strengths, weaknesses and vulnerabilities
    Future needs and investment strategies
    Marketing strategy and plans
Create ICT-related focal points and collaborative information environments to facilitate coordination and information sharing
  Organization arrangements
    Liaisons and integration teams
    Reachback arrangements
  Use mechanisms that facilitate collaboration
    Internet web portals and collaboration tools, conferences, workshops, and professional associations (e.g., AFCEA, NICTAA,..)

## Slide 24: Action 10: USG Business Process (1/3)
Institute an in-country USG coordinated team approach and action plan supported by appropriate CONUS USG elements
  US Ambassador and Senior Military Commander
    Assemble and empower a USG ICT team
      Team composition: Embassy, USAID, USFOR-A, ISAF, CJTF-101/CSTC-A, Corps of Engineers, and other USG ICT elements as appropriate.
    Assign Senior Telecom Advisor
      Employ STA as the USG ICT team leader and advisor
      Principle POC for MCIT, ATRA, AfghanTelecom and private sector providers
      Coordinate ICT-related POC activities with MoD, MoI and other Ministries
  Implement civil-military coordination and information sharing mechanisms
    Collaborative information environment
    Web portal and coordination processes
    Reachback to CONUS-based and other USG funding and support elements
    With ISAF/PRTs, UN, IOs, NGOs and other sources of funding and initiatives

## Slide 25: Action 10: USG Business Process (2/3)
Develop a more informed understanding of information culture and ICT business culture
  “Think information” and use of ICT as a sector enabler
  ICT governance and business model
Think and do “whole of government”
Develop a coherent USG strategy and action plan for supporting and enabling GoA ICT investments and use of information and ICT
  Implement a coherent framework to guide the USG civil and military ICT investments and to synchronize implementation actions
  Adjust business process as needed for selecting, executing and monitoring USG actions
  Identify and select near, mid and long term initiatives
  Review assigned responsibilities for action and coordination and adjust as appropriate
Establish a USG budget and improved funding process for supporting Afghanistan ICT initiatives
  Develop estimates and funding profiles
    Business case assessments
  Establish ICT fund line and populate
  Streamline USAID and CERP processes for selecting, allocating and executing including contracting with local Afghans
  Consider use of CERP-like capability for civilian elements at PRTs
Establish ICT as an “essential service”
  Develop a share situation awareness for ICT activities
    Track, monitor and report on ICT activities

## Slide 26: Action 10: USG Business Process (3/3)
Establish USG commercial ICT professional leadership in country
  Senior Telecom Advisor
  Commercial ICT assessment, planning, and consultation cell
  Process to capture and document commercial ICT lessons and best practices
    Across the civil-military boundaries and from an Interagency perspective
    For ad hoc arrangements such as Senior Telecom Advisors and Afghan I-Team and Iraq ICCE like arrangements
    For ICT business models and business processes for planning, recovering, reconstructing and developing affected nation ICT and its use of information and ICT
Identify and implement Policy and Doctrine changes to institutionalize best practices
  Interagency policies, doctrine, processes, field manuals, etc
    DoD policies, joint doctrine, JOPES, service field manuals, TTPs, etc
  Civil-Military education, training and exercises

## Slide 27: Providing US ICT Leadership
MCIT/ATRA
Afghan Telecom
(ZTE-Fiber, WLL providers)
4-GSM providers
ISPs
Ministries
Other Public and Private Sector
Afghan Public
US Embassy
ECON/EWG
ICMAG (S/CRS)
PRT Cell
USAID
US Military Elements
ISAF
USFOR-A
CJTF-101/CSTC-A
USACE
DSE-A
PRTs
BCTs (COIN)
NSC: Afghan
Steering Group
DoS
Afghan Desk
HIU
S/CRS: Afghan
Engagement Group
USAID: Afghan Desk,
EGAT/ICT, and
OMA: CENTCOM
Liaison
NDU
CTNSP
INSS
NESA
IRMC
DoD
ASD NNI IIS: Afghan AO
Joint Staff: Afghan Desk
CENTCOM: Afghan
Desk, DISA-CENT,
USAID LNO
DISA: Contingency Ops
USACE, Services
Afghanistan
CONUS
Afghan Stakeholders
US Industry and NGOs
Afghan-American Community
Proposed
US ICT Lead
Proposed Military ICT Support

## Slide 28: Key Recommendations
28
View and treat Afghan ICT as an “essential service” and “element of COIN”
  Support Afghan security and national unity
  Engine for Afghan social and economic development
  Support US C4ISR needs and COIN initiatives
Reestablish US leadership in support of Afghan ICT
  Employ a senior ICT spokesperson with ICT and USG experience to
    Lead the USG ICT effort in Kabul
    Advise USG civil-military elements
    Deal with Afghan ICT counterparts
  Establish commercial ICT planning and consultation capability
    US Embassy and USAID
    USFOR-A (in Headquarters and in the field Civil Affairs Operations)
    ICT expertise at PRTs as appropriate
  Establish a US reach back capability to focus government and private sector support of the US Strategy to support Afghan ICT sector
Develop and implement a US Strategy and plan to support Afghan ICT
  Clearly articulated goals and measures, roles and responsibilities
  Review current and past efforts in the ICT sector to develop lessons learned
  Specific near, mid and long term actions with a portfolio of potential investments
  Leverage existing market forces and desire of the Afghan people for more ICT

## Slide 29
Develop national and regional
ICT system
Implement ICT programs and
projects
Develop CIO and Cyber Security
culture and plan and implement
Implement regional and
national ICT plans and projects
Develop partnerships with local
organizations to meet
community needs and increase
local capacity to develop and
maintain critical ICT
infrastructure and essential
emergence services
Enable private sector investments
through good public-private
sector partnership
Develop understanding
of affected nation
information culture and
social, governance, security,
economic, and social
well-being ICT needs
Develop understanding
of affected nation
ICT business culture
and needs
Develop affected nation
ICT Intervention Strategy
and Concept for “To Be”
ICT Architecture and
Information Environment
Planning
Assessment
Development
Reconstruction
Develop affected nation
ICT Reconstruction and
Development Plan
Baseline “As Is”
ICT infrastructure,
policies, regulations,
skills, and ICT
business environment
Assess overall condition of national
ICT infrastructure
Determine and prioritize essential
infrastructure programs and
projects that reflect a balance of
security, governance, commerce,
economic, education and healthcare
reconstruction
Enable establishment of national
ICT policies and laws and MoC and
Regulatory Authority to support
ICT strategy, plans and priorities
Develop regional and national
ICT plans
Intervention
Stability Ops and Reconstruction:
ICT Business Model