## Slide 1: Top 75% BU Revenue Generating Contracts
Contract Name | Type | Value | POP | Proposal Profit/Fee % | Effective Profit/Fee % | Watch List | % of BU revenue
Python Base Support | CPAF | $50M | 15MAR06 to 15MAR07 + 3 Options | 10% | 9% | Yes | 20%
Benefactor Software Development | T&M | $20M | 01JAN06 to 01JAN07 | 15% | 13% | No | 10%
Vigilant Flame Exercise | FFP/LOE | $5M | 10FEB06 to 10FEB07 | 10% | 12% | Yes | 5%
 |  |  |  |  |  |  | This column sums to 75%

## Slide 2: Top 75% BU Revenue Generating Contracts
Directions:
Calculate % of revenue for all contracts in BU.
Present the fewest number of contracts here, whose combined % of BU revenue equals 75%.
Watch List:
Identify contracts that meet the following proposal criteria (and were therefore subject to corporate oversight according to the authority matrix CO 201 Attach 1):
  FP > $5M
  CPFF, CPAF, T&M, FFP/LOE > $50M
  Bid below profit/fee thresholds
    CPAF 10%
    CPFF 8%
    FFP/LOE 12%
    FFP/Comp 15%
    T&M 9%

## Slide 3: Top 75% Performance
Contract Name | Program Risk | Funding Risk | LOE/Burn | SV($) | CV($) | Get Well Plan
Python Base Support |  |  |  |  |  | 
Benefactor Software Development |  |  |  |  |  | Staffing issue – plan to add 3 new developers
Vigilant Flame Exercise |  |  |  |  |  | 
These are carried over from previous chart
Up/Down arrow indicates direction of trend

## Slide 4: Top 75% Performance
Program Risk:
Staffing issues (G/Y/R)
Cure notice (R)
Show cause (R)
Negative CPAR (Y/R)
OCI issues (G/Y/R)
Funding Risk
30 day notices for 75% expenditure
Financial reporting (deliverables)
Funding timeliness issues
Incremental/full funding issues
LOE/Burn
Where you are in your funding expenditures compared to your negotiated plan and/or contract value
  Green: +/- 0-5%
  Yellow: +/- 6-10%
  Red: > 10%
SV($) – Schedule Variance
SV($) = BCWP - BCWS or EV – PV
Measured in $’s
  > 0 means ahead of schedule (G)
  = 0 means on schedule (G)
  < 0 means behind schedule (Y/R)
CV($) – Cost Variance
CV($) = BCWP - ACWP or EV - AC
  > 0 means under budget (G)
  = 0 means on budget (G)
  < 0 means over budget (Y/R)
Get Well Plan
How you are addressing your performance issues