Period Ending: February 18, 2010

- Top Line Growth

Opportunity 			          Status					  Bkg Value

| To be provided |  |  |
| --- | --- | --- |

- Operations (Portfolio/Highlights)

NATO: (Lindy Martin)

Program Status:

- JCCC:

  - Flak jackets and helmets delivered to the team.

  - 11 of 15 positions filled and agreed by NCSA.  NCSA reviewing resumes for the additional 4 slots and we should have confirmation no later than COB 19Feb.

  - The current team is scheduled to travel to Afghanistan on Saturday, 20Feb.

  - Please also see below entry under Customer Visit.

- Current NC3A Area 7:

  - Contract extended by two months.

- Current NACMA SMIS:

  - Contract signature with MCR has been delayed --- planned for tomorrow, but we understand it has been postponed.  No specific reason known at this time.

- NATO HQs (Area 7):  nothing significant to report.

- PMO:  nothing significant to report.

- VMR VTC:  Engaged NC3A for camera upgrades --- 1080p vs 720/60.

- JFTC Bydgoszcz, Poland:  nothing significant to report.

- JWC Stavanger, Norway:  nothing significant to report.

- NTM-I:  Ron Vanleishout relocated from SHAPE/NCSA to Camp Dublin, Iraq to conduct his PM duties.

- JALLC:  separate JALLC report from our PM.

- Ongoing/nothing significant to report:  ACT VTC (JWC, JFTC).

Customer/program issues and resolutions:

- JCCC situation is being worked out.

Financial/contract issues and resolutions:  nothing significant to report.

- Met with NC3A BUDFIN.  Very strong concern expressed that ManTech was providing multiple bank accounts for reimbursement of invoices.  Lindy has for action to discuss with Chantilly.

- NAMSA request for 1% discount for early payment denied due to late request (few hours) after the deadline.

Significant milestones attained or pending:

- Project Status Report (PSR) will be delivered to NACMA on Friday, 19Feb.

Important customer visits/interactions:

- Met on Friday, 12Feb, with the JCCC NCSA COTR, the incoming COTR and the Head SMD --- conducted conference call with Lindy.  Resumes provided for the remaining positions to be filled.  Generally a positive meeting.

- Met on Tuesday, 16Feb, with the JCCC NCSA COTR, who had also invited the NCSA Contracting officer.  The meeting focused on various aspects of fulfilling the contract.

- Met with the US Mission on the JCCC contract.  Discussed customer dissatisfaction and provided background information on events leading up to the current situation.

Business development initiatives:

- Received a call from JFC Brunssum Contracting Officer.  JFCB may have a need to outsource personnel to deploy and support the Combined Air Terminal Operations at Kandahar.  May involve a significant number of positions for a limited time duration. Main concern was ability to deploy within short period of time.

- New IFB will be coming out for C4 Study - NATO Agencies Review Follow-on Program.  Identified today.  More info will follow.