Statement of Work for the Support of the

Secure Radio Network in ISAF

ISAF Command Net (ICN)

Table of Contents

1	General	1

2	Definitions and Acronyms:	1

3	System Performance	3

4	System Configuration	3

5	Equipment excluded from the contractor’s responsibility	3

6	Place of Performance	3

7	Services to be provided In-Theatre	4

7.1	In-Theatre Manpower	4

7.2	In-Theatre Maintenance and Repair	4

7.3	Additional In-Theatre Support	4

7.4	Prepare and Perform Training courses for In-Theatre Maintenance Personnel	4

7.5	Provide Assistance in performing System Administrator Functions	5

7.6	In-Theatre Modifications	5

7.7	Interpreting the SOW	5

7.8	Handling of Customer Furnished Materials	5

7.9	In-Theatre Response Times	5

7.10	In-Theatre Reporting Requirements	6

7.10.1	Briefings / Reporting to/from J6 (in both Kabul and in Kandahar)	6

7.10.2	Monthly Report	6

7.11	Additional Measurement of the Performance of the Contractor	6

7.11.5	Modifications	7

7.11.6	Customer Furnished Property Inventory Report	7

7.12	In-theatre Considerations/Obligations	7

7.12.1	Obligations on the Contractor and/or any Contractor's personnel:	7

7.12.2	Obligations on the Customer	7

8	In Factory Services	8

8.1	Services to be provided on a Continual Basis	8

8.1.1	Helpdesk	8

8.1.2	Integrated Logistics Support:	9

8.1.3	Provide Information to NAMSA	9

8.1.4	Software Licensing	9

8.2	Services to be provided under Specific Purchase Orders	9

8.2.1	Modification	9

8.2.2	Provision of spare parts	9

8.2.3	Post Design Services (PDS)	9

8.2.4	Formal Training	9

8.2.5	In Factory Hardware Repair	9

9	Marking for Shipment	11

10	Scrap Control	12

10.1	In-Theatre	12

10.2	In Factory	12

Statement Of Work for the Support of
The Secure Radio Command Net in Support of ISAF (ICN)

# General

  - The purpose of this Statement of Work (SOW) is to define the work to be performed by the Contractor in the support of the Secure Radio Command Net in Support of ISAF (ICN) purchased by NC3A.

  - All work performed under this contract shall be in accordance with the requirements specified in this SOW.

  - It is possible that the contractor providing the “In Factory support”, or “The Technical Helpdesk and other technical support” will be different from the contractor or NATO employees providing the in-theatre aspects of this SOW at either or both locations. If this is the case, the contractors or NATO employees will work together as a team, accepting requests for information and providing information to each other as if they were the same contractor.

  - The division of work will be specified in the Purchase Orders.

# Definitions and Acronyms:

| Compound | ISAF HQ Kabul, and Kandahar |
| --- | --- |
| Contractor | The Contractor or his personnel; including sub-suppliers and sub-supplier’s personnel |
| Customer | Referring collectively to NAMSA, ISAF CJ6 and J6 |
| DLM | Depot Level Maintenance |
| Failure | Any item covered under this contract that does not operate within its design specifications. |
| Full Operation or Full Capacity | The system operating as described in paragraph 3 of this SOW. |
| In-Factory | Any of the Contractor's locations where business is normally conducted. |
| Incident | Any occurrence of a failure or suspected failure of any item covered under this contract. |
| In-Theatre | The area in which ISAF operates and/or the areas which the ICN services. |
| ISAF | NATO INTERNATIONAL SECURITY ASSISTANCE FORCE. |
| On-Site | In-Theatre or Locations other than the Contractor's facilities |
| MTBF | Mean Time Between Failure |
| System | The hardware and software, embedded or otherwise, purchased by NC3A under contract CO-10130-OPL and Contract CO-11711-OPL, including amendments. |
| System Failure | Occurrence where the system is not fully operational or operating at full capacity. |
| System Down Time | Time when the system is not at full operation or full capacity. |
| Turn Around Time (TAT) | The time from when the Contractor receives an item at his facility to the time when the item is returned to the customer, or the time between receiving the instructions to begin a task or activity and its successful completion. |
| Hardware Maintenance Level One (HL1) | HL1 is operator Maintenance, carried out on-site by ISAF operator personnel (equipment user) using only Built In Test (BIT) facilities for start-up and on line diagnostics, and main equipment manuals, but no tools and test equipment (TTE). Maintenance tasks performed at this level shall include visual inspection, care, operational testing, fault monitoring, the removal and replacement of the maximum practicable number of parts and Line Replaceable Units (LRUs) and manual reconfiguration if necessary. |
| Hardware Maintenance Level Two (HL2) | HL2 is organizational Maintenance, carried-out on-site by the Contractor’s technical personnel with limited skills using simple TTE (standard and special-to-type) in addition to BIT as a means for on-line and off-line diagnostics, and main equipment manuals. Examples of TTE accepted for use within HL2 are screwdrivers, multimeters and adapters. Typical tasks shall include visual inspection, technical testing, fault monitoring, on-line and off-line diagnostics, minor preventive maintenance, external adjustments, the incorporation of minor modifications and the removal and replacement of LRUs and parts not able to be diagnosed as faulty at HL1 or not able to be changed by HL1 personnel. |
| Hardware Maintenance Level Three (HL3) | HL3 is intermediate Maintenance activities, performed at mobile or fixed maintenance shops within Intermediate Maintenance Facilities (IMF) by maintenance personnel with skills enabling tasks to be accomplished within the relevant technologies. Typical tasks performed shall include detailed inspection, system/equipment testing, major scheduled servicing, major equipment repair, major equipment modification, complicated adjustments, limited calibration, overload from HL2 maintenance, testing and repair of LRUs, specified Shop Replaceable Units (SRU) and parts, as well as the on-site correction of faults allocated to HL3 for which fault isolation can only take place within the system. HL3 tasks shall be performed using Automatic Test Equipment (ATE), general purpose and special-to-type TTE, calibration equipment, any applicable support software and necessary equipment manuals. |
| Hardware Maintenance Level Four (HL4) | HL4 is depot maintenance activities, allocated to designated Depot Maintenance Facilities (DMF). Personnel performing HL4 maintenance shall possess a mix of intermediate manufacturing skills and high maintenance skills. Typical tasks shall include complicated adjustments, complex equipment repairs, modifications, overhaul and rebuild, detailed calibration, repair of LRUs, SRUs and parts, Post Design Services and on-site investigations. Depot level maintenance personnel shall use ATE, special industrial equipment, calibration equipment, support software and a technical data package. |

# System Performance

The ICN is a strategic system being used in theatre under operational conditions. It shall meet the following performance criteria and allow users at any point with it to make all types of calls 98% of the time 24 hours a day, 365 (366) days per year:

- Support a minimum of 24 user groups;

- Support a minimum of 12 simultaneous group calls from users registered on the Radar Mountain hill top site;

- Maximum call set up times:

- Group Call 	500 ms

- Point to Point 	5 secs

- Probability of waiting for more than 2 seconds for allocation of a communication channel shall be less than 1% with the following system Loading:

- Number of Users	120

- Mean Traffic per user	12.5 mE (milli-Elerlang)

- Mean call duration	40 seconds

# System Configuration

Drawings showing a high level configuration of the equipment to be supported under this contract are shown in Annex 1. Full details of the configuration of the equipment are available electronically in the attached Word document. If desired an electronic copy of this SOW and these files can be obtained from NAMSA LR-M

# Equipment excluded from the contractor’s responsibility

Air Conditioning is the responsibility of ISAF though the contractor will perform general preventive maintenance not related to the compressors or working fluid such as filter cleaning and other electrical/mechanical work.  The contractor will report any suspected problems with the Air Conditioning to ISAF CJ6 immediately.

# Place of Performance

Work under this contract will be performed:

  - In-Theatre:

    - in the Kabul area;

    - in the Kandahar area;

    - Other locations as may be required.

  - In Factory (e.g. at the Contractor's Depot Level Maintenance (DLM) facility).

  - Helpdesk and technical support to in-theatre personnel and to NAMSA

# Services to be provided In-Theatre

Upon receipt of a purchase order from NAMSA, the Contractor shall provide all knowledge, expertise, facilities, equipment, and personnel to provide the following services as specified in the appropriate purchase order at both Kabul and Kandahar. Note: all materials needed in-theatre will be provided by the customer via the local CIS depot.

## In-Theatre Manpower

The Contractor shall provide the following services In-Theatre as needed, and on a continual basis 24 hours a day/ 365 (366) days a year. To allow him to perform these services the Contractor shall as a minimum provide:

- Technician(s), who will reside in the Kabul / Kandahar compound area 24 hours a day/ 365 (366) days a year and work under the daily direction of ISAF CHIEF J6.

- Vehicles capable of carrying personnel, tools test equipment and parts (one for Kabul area and one for Kandahar area).

- Participate and provide technical inputs for up to 5 site surveys per year.

## In-Theatre Maintenance and Repair

    - The Contractor shall perform all HL2 and HL3 maintenance activities as may be required to keep the ICN operational. This work shall include but not be limited to:

- restoring the equipment to a fully serviceable condition by exchange of LRUs;

- performing inspections, preventative maintenance, overhauls, including shelters and towers, etc.;

- installing equipment in vehicles;

- testing of all items before returning to local ISAF Depot;

- repairing of any items (if possible/practical);

- maintenance of the ICN and the contractor used shelters;

- ensuring that all towers/masts/poles etc. in the system or used by it are "safe to climb" and have a valid certificate to this effect.

    - The contractor shall develop a plan of all preventive maintenance / inspection activities (including the locations and the time expected to perform the activity) for the next three months. This plan shall be updated as needed and provided to the local J6 for approval on a monthly basis.

## Additional In-Theatre Support

In the event that the In-Theatre personnel identified in paragraph 7.1 cannot correct a system failure within 48 hours, the Contractor shall dispatch additional personnel to the Theatre (depending on the availability of military and commercial flights).  In the event that the failure was caused by problems outside what is considered to be HL2 or HL3 maintenance some or all of the costs related to the intervention may be born by NAMSA under paragraph 10.

## Prepare and Perform Training courses for In-Theatre Maintenance Personnel

The Contractor shall provide on the job (OJT) training related to the operation and maintenance of the equipment.  This training shall be provided in theatre and may include System Administrator Training. This training will be given as and when needed to ISAF staff and each student will, at the end of the training period, be able to:

- Add and delete users from the network

- Set up OG’s and user groups on the network

- Understand and interrogate alarms

- Investigate network usage

- An aide memoir will be issued to each student.

## Provide Assistance in performing System Administrator Functions

The Contractor shall assist personnel in performing System Administrator functions. This assistance is not intended to provide nor to replace formal System Administrator training.

## In-Theatre Modifications

    - Modifications shall be performed in-theatre if possible or practical. The Contractor shall perform modifications to equipment in-theatre when and only when directed by NAMSA.

    - Changes to the configuration of the system (i.e. software selectable or jumper selectable) not involving the provision of additional hardware or software and which are performed at no cost to the customer shall be made when and only when directed by ISAF J6 or NAMSA.

## Interpreting the SOW

ISAF J6 has the authority to interpret this SOW may assign the contractor’s staff working in their area tasks that may not be specifically identified in this SOW.  These tasks may occasionally relate to similar equipment not covered by this SOW though will be in the skill set of the person concerned. If the contractor considers that this is negatively affecting his support the ICN, he shall inform ISAF J6 and NAMSA immediately.

## Handling of Customer Furnished Materials

The customer will furnish all spare parts and other materials to support the ICN. These items may be provided to the contractor as bench stock for use in supporting the ICN. With the exception of consumables, the contractor shall maintain these items in serviceable condition and maintain proper inventory records at all times. This inventory will be verified by ISAF every three months. Unserviceable items are to be returned to the local depot and replacements obtained from depot as soon as practical.

## In-Theatre Response Times

    - Upon receiving a report of incidents with the system from ISAF J6 the Contractor shall report to the ISAF J6 within the following times:

- Between the hours of 0800 and 1800:	30 minutes

- Between the hours of 1800 and 0800:	120 minutes

Critical network failures (defined as Switch or Base Station failure) between the hours of 1800 & 0800 will be attended to.  Any attendance to such a call between the hours of 1800 & 0800 must be followed by a stand-down/sleep off period of 10 hours.  This stand-down/sleep off period will only be interrupted if critical network failures occur.

During the period 1800-0800 the NATO duty officers shall follow Standard Operational Procedures for non critical failures, as set up by the Contractor.  The performance of such activities by the NATO duty officers shall not prejudice the Contractor’s warranty of any other obligations the Contractor has under this contract with amendments.

    - The Contractor shall repair and correct the cause of any incident within 30 minutes of reaching the equipment where the fault is indicated to have occurred (to be averaged over a 1-month period).

    - The Contractor shall test and return items to ISAF Depot 26 / Kandahar 38 within 2 days of receiving the item at his shelter with a statement as to whether the item is serviceable or needs to be sent to their factory for repair.

## In-Theatre Reporting Requirements

### Briefings / Reporting to/from J6 (in both Kabul and in Kandahar)

      - The Contractor shall attend the ISAF J6 daily briefings unless specifically excused and provide a report of all incidents and activities in the past 24 hours and planned activities in the next 24/48 hours.

      - During any time there is a failure, the Contractor shall make verbal reports hourly to ISAF J6 informing him of the status of repairs, the effect of the incident on operations, the actions being taken to repair the fault and, if there is a system failure, restore the system to full operation and the expected time of restoration of the system to full operation.

### Monthly Report

      - The Contractor shall provide monthly reports detailing all work performed In-Theatre and provide the calculation for Ao. See paragraph 7.11. The report shall also identify any technical problem encountered by the Contractor, a risk assessment including perceived trends, proposal for additional spares, any proposal to improve the overall performance of the systems or the professional relations between the Contractor and the ISAF Authorities.

      - For each incident the Contractor shall also provide:

Date and Times at which:

Incident Occurred

- Notification of Incident Received

Contractor arrived at ISAF J6 ICN Project Office

Contractor arrived at faulty equipment

The incident was corrected

ISAF J6  certifies system was restored to full operation

- Total time for which system was not operating at full capacity;

- Description/Symptoms of Fault;

- Action taken to resolve problem;

- Spares used;

      - Each incident report shall be certified by ISAF J6 as correct, or not, within 24 hours of the correction of the incident.

## Additional Measurement of the Performance of the Contractor

    - The Contractor is required under this contract to maintain the system as described in paragraph 3 with an Operational Availability (Ao) of 98%. Ao shall be defined as:

MTBF

MTBFs + Mean Active Corrective time* + Mean Preventative Maintenance Time**

*	To be measured from the time the system failure is reported to the Contractor to the time the system is restored to full operation (less the time from when the Contractor reports to ISAF CISCC to the time when the Contractor reaches the equipment). ISAF J6 shall certify the time at which the system is restored to full operation.

**	To be considered only if the activity causes the system to operate at less than full capacity.

    - Because of redundancies in the system, it is possible for the system to operate at full capacity even though failures of components of the system have occurred.

    - Ao shall be reported monthly in the monthly report with actual times. Where then contractor considers that off time was due to factors beyond his control as specified in this SOW he shall request mitigation of a certain amount of time for each specific reason.

    - System Down Time caused by any of the following shall be considered for mitigation in calculating Ao:

- Lack of Spares

- Implementation of modifications;

- Damage to equipment caused by persons other than the Contractor (i.e. damage caused by misuse, bullets, bombs, sabotage, fire);

### Modifications

The Contractor shall provide a report to NAMSA of all modifications performed in-theatre as per paragraph 12.4.1.

### Customer Furnished Property Inventory Report

The contractor shall provide ISAF with a report detailing all customer furnished property in his care. This report shall be made quarterly and show all changes since the previous report. This report shall be certified by ISAF and attached to the next invoice to NAMSA.

## In-theatre Considerations/Obligations

Due to the fact that the In-theatre environment may not always be hospitable certain extra considerations and obligations shall be placed on both the Contractor and the customer. These shall be provided at no charge to the other party except where stated. These are:

### Obligations on the Contractor and/or any Contractor's personnel:

The Contractor and/or his personnel shall:

      - carry insurance against all risks to provide all required care against any occurrence, no matter how caused;

      - take their daily direction from ISAF J6;

      - apprise themselves of and follow any and all standing orders or other instructions applicable to people in or assigned to ISAF;

      - work under all reasonable conditions as agreed to between the Contractor and ISAF in any in-theatre locations when escorted by ISAF;

      - NOT be obliged to travel to any location outside of ISAF compounds unless escorted by ISAF. Note: It is intended that this requirement for escort due to force protection issues will be a continual requirement and not “some days yes, some days no”.;

      - use ISAF Military transportation as directed by ISAF;

      - replace any damaged contractor equipment within 30 days;

      - in cases where any of the Contractor's personnel are not able to carry out their required duties, replace the absent/incapacitated person(s) within 7 calendar days.

      - Pay ISAF for food + lodging as required.

      - Arrange travel to and out of Theatre

### Obligations on the Customer

The customer (with ISAF acting as NAMSA's agent) shall:

      - perform all HL1 maintenance as described in the relevant equipment manuals;

      - provide food + shelter to the contractor against payment to ISAF (by the contractor);

      - Provide escort for the Contractor at all times it is necessary for him to leave the Compound should the contractor or ISAF SOPs require. Note: It is intended that this requirement for escort due to force protection issues will be a continual requirement and not “some days yes, some days no”.;

      - provide to the Contractor emergency medical facilities and other amenities of the same standard as enjoyed by NCOs in-theatre;

      - furnish the Contractor with pagers or other radio contact devices;

      - escort the Contractor to in-theatre areas outside the compound, if necessary, as required to inspect or perform preventative maintenance of equipment;

      - provide access to telephone (preferably) or other electronic communication means for business matters;

      - inform the Contractor of any large scale changes or site closures and the integral changes involved;

      - provide the Contractor access to site drawings and power and signal cabling plans related to equipment supported under this contract;

      - provide protection against hostile acts and provide briefings to the Contractor on the prevailing situation as are normally provided to ISAF personnel in similar situations.

# In Factory Services

## Services to be provided on a Continual Basis

The Contractor shall provide the following services in his Factory on a continuous basis:

### Helpdesk

The Helpdesk will give technical support to the ICN support personnel in Theatre in and around the following locations:

- Kandahar

- Kabul

#### Helpdesk services to be provided

The contractor shall provide telephone service as needed 24/7 to In-Theatre personnel. This shall include expert technical advice and troubleshouting assistance to allow In-theatre personnel to troubleshoot all failures to the LR4 level, to restore the system to full operation and to perform all level 2 and 3 maintenance on all equipment covered by this SOW.

#### Helpdesk Response Times

The contractor shall respond to telephone calls or emails 24/7 with the technical expert and makes contact  with the In-Theatre person within the following times:

- Between the hours of 0800 and 1800:	30 minutes

- Between the hours of 1800 and 0800:	60 minutes

#### Helpdesk Reporting requirements

The Contractor shall monthly submit the following reports to NAMSA and the contractor in-Theatre. These reports shall contain:

- Time and date calls are received;

- Times and date calls are responded;

- Short explanation of the occurred problem;

- Name and function of caller from Theatre;

### Integrated Logistics Support:

      - The Contractor shall support on a continual basis any Sub-contractors, NATO employees or other contractors providing In-theatre support, and Coordinate the various logistic services: training, documentation, spares, repairs, shipments

### Provide Information to NAMSA

      - Inform NAMSA of update, upgrades, improvements etc. to Hardware and Software;

      - Maintain system documentation;

      - As a minimum, Annual recommendation for changes to spares in Theatre.

### Software Licensing

The contractor shall provide all software licences required to use all software and to keep it maintained and fully updated/upgraded.

## Services to be provided under Specific Purchase Orders

### Modification

The Contractor shall inspect, test, and modify the item to the modified configuration, which will be "as new" except for cosmetic defects.

### Provision of spare parts

The Contractor shall provide spare parts as needed to complete repairs. The Contractor shall also inspect and test spare parts as necessary to ensure that they meet all required characteristics for use.

### Post Design Services (PDS)

The Contractor shall perform PDS that may include, but not be limited to, Developing Engineering Change Proposals (ECP), Training Programs, Software Maintenance, replacement of obsolete components, producing documentation changes, The contractor shall  inform about new modifications (updates and upgrades) and inform of impact of implementing or not, baseline changes, information of lessons learned to the helpdesk,

### Formal Training

The Contractor shall provide formal training related to the operation and maintenance of the equipment to allow third party contractors (at their expense) to perform in-theatre maintenance/repair of EADS Tetrapole Equipment covered under this contract. This may include System Administrator Training.

### In Factory Hardware Repair

On receipt of a purchase order Contractor shall inspect, test, and repair in order to return the item to an "as new" condition, except for cosmetic defects. It is expected that Purchase orders for blocks of repairs will be issued.

#### In Factory Response Time

        - Turn Around Time (TAT) shall be measured from the receipt of an item at the Contractor's facility until the Contractor ships the item, or its replacement.

        - TAT shall be 30 calendar days for up to 70 items per 90 day window. For more than 70 items per 90 day window, the TAT shall be 60 days for those items. However network elements whose failure impacts on the operation of the ICN which are not covered by an in-theatre spare will be replaced within 7 days. (Note: The specifics of TAT shall be subject to negotiations before signature of the contract.)

#### Perform processing, preservation, packaging, marking and labelling

The Contractor shall perform processing, preservation, packaging, marking and labelling of items before dispatch. The items shall be packaged to ensure safe transportation to NATO depot and also to ensure that no degradation will occur when stored inside in a non-condensing environment for at least 1-year.  For some items it has been agreed that, for economic reasons, commercial packaging will be used rather than NATO Packaging Level 2.  Please refer to the detailed inventory for further details.

#### Factory Reporting Requirements

The Contractor shall submit the following reports to NAMSA LR-M. In addition to the requirements specified below all reports shall contain:

Title of Report;

Contract number and number of purchase order;

Part number, serial number and nomenclature of item(s) being worked on;

Date of arrival at Contractor's facility;

In the case of on-site work, a short description of the work to be performed.

Additional reporting requirements may be stated in the purchase order.

#### Acknowledgement of Receipt of Purchase order

Within 3 working days from the receipt of a purchase order the contractor shall acknowledge receipt of the purchase order. In the case of on-site work he shall also confirm the date that work will begin on site and provide the names, passport number and security clearances of the people who will be used on site.

#### Acknowledgement of Receipt of Materiel / Goods Damaged in Transit

Within 3 working days from the receipt of an item, the contractor shall perform an inspection to determine if an item has been damaged during transportation. If he believes that the materiel is in good condition he shall inform NAMSA of its receipt. If be believes that it has been damaged he shall inform NAMSA within the same 3 days.

#### Informing that TAT will not be met.

Should the Contractor believe or realise that he cannot meet the required TAT he shall inform NAMSA immediately, explaining the problem, the expected TAT and shall include recommendations to minimise any delays.

#### Notice of Availability

The Contractor shall inform NAMSA when an item at his facility is packed and ready for shipment. For in-plant repair and modifications the report shall include:

Nomenclature, Part numbers and revision of item on receipt and dispatch from plant;

Date of receipt of item at the Contractor's facility, the date on which NAMSA was informed that the item was ready for shipment and the date of dispatch from the Contractor's facility;

Proof of dispatch from Contractor's facility;

Certificate of Conformity.

# Marking for Shipment

  - All items or a tag attached thereto shall bear the complete Item Description, Stock Number, Part Number, serial number and the contract number.

  - All interior and exterior containers will show the Contract Number, and be marked with the following as instructed on a case by case basis by NAMSA:

NAMSA LS

Rue de la Gare

L-8302 Capellen

Mark for

ISAF HQ

DRIAT MASSOUD ROAD

MILITARY SPORTS CLUB

KABUL

AFGHANISTAN

POCs

Norbert Goehring CIV ICC III C

Commander  Depot 26 &

HQ ISAF CIS Property Accounting Officer

ISAF HQ Kabul Afghanistan

TEL.: 0093(0)79-9512452

or

Rahmani Omer

Receipt and Dispatch

TEL.: 0093(0)79-9511018

Or

NAMSA LS

Rue de la Gare

L- 8302 CAPELLEN

Mark for

DEPOT 38 (KAF)

KANDAHAR AIRFIELD

POC

Debby MacDonald

Receipts/Dispatch WHSE Supt

DEPOT 38, Kandahar, Afghanistan

TEL: 0093 60-685-2043/2039/2041

FAX: 0093 60-685-2038

Instructions as to which address to be used will be provided by NAMSA at the time of shipment.

# Scrap Control

## In-Theatre

The Contractor shall not scrap any item owned by the customer In-theatre. Items shall be turned over to local ISAF CIS Depot, and the EMRR shall show the following failure description “beyond economical repair – to be written off”

## In Factory

    - Items provided by NAMSA shall only be disposed of on receipt of specific instructions from NAMSA.

    - Items to be disposed of, or awaiting instructions regarding disposal shall be segregated from other scrap.

    - Upon receipt of NAMSA authorisation to scrap the unrepairable item the Contractor shall provide a Certificate of Destruction for each item scrapped under this contract.

Equipment in Use in Kabul

Equipment in use in Kandahar:

Equipment in use in Kandahar:

LATC

L

C

T

L

C

T

L

C

T

L

C

T

V11

MANAGEMENT ROOM

MD/TMP/PS

SADP

KLU

TaCT

ip phone

ETH

SWITCH

Media converter

100 base Tx/100 base Fx

SAT LINK

Dual Voltage

AC

AC

AC

AC

Audio

accessories

LATC

L

C

T

L

C

T

L

C

T

V11

CONTAINER

S0/T0

Option for multi-RN

Encryption device

Router

CNH_AC

CNH_MCU

ip phone

ip PABX

iBS-8

iEBS-8

CNH

SWITCH

V

V

ENERGY

CABINET

RECTIFIERS

+

INVERTERS

+

BATTERIES

220V/AC

-48V/DC

DC

DC

DC

DC

DC

DC

DC

AC

DC

21/12/07

AC

UPS

Uninterruptible AC

Interruptible AC

TWP/TPS8

AC

AC

Optional