## Slide 1: NATO/Afghanistan Long Term SatCom Services
June 28, 2005
ManTech Proprietary
ManTech Proprietary

## Slide 2: Program Description
Design and Deploy 30 Points of Presence, Satellite Terminals, X-Band, in Afghanistan with reach-back to existing NATO infrastructure
Design and cost must be extendable to additional POPs
General architecture provided along with substantial PFE

## Slide 3: SoW Notional Architecture
NOTE 1: PRT = Provisional Reconstruction Team Site
NOTE 2: Regional Centre links several subordinate PRTs
NOTE 3: The PRTS have one link to one of the Theatre Hubs as well as to their Regional Centre.
The link shown represents all PRTS.
In Theatre
CML SATCOM
Hubs (Kabul/Kandahar)
Regional
Centre
Regional
Centre
NS, MS, NU
local networks
NS, MS, NU
local networks
NS, MS, NU
local networks
NS, MS, NU
local networks
NS, MS, NU
local networks
NOTE 3
NATO BME
Network
NATO Anchor sites
(Out of Theatre)
Possible Types of Comms.
Satellite
DLOS
Other
PRT
PRT
PRT
PRT
PRT
Regional
Centre
Regional
Centre

## Slide 4: Program Summary
CONTRACT NAME: |  |  | 
Solicitation #: | IFB-CO-11482-OPL |  | 
RFP Release Date: | May 19, 2005 | PoP: Duration: | 3 Years with a 12 or 24 month extension January 2006 – December 2010
Proposal Due Date: | September 1, 2005 | Award Date: | Fourth Quarter 2005
Prime or Sub: | Prime | If Sub, List Prime: | N/A
Estimated Contract Value: | Euro 70 MM | Estimated ManTech Value: | Euro 47 MM (3 Years) +Euro 23 MM (for 2 option years)
Contracting Agency: | NATO NC3A | Contract Type: | Firm Fixed Price
Bid Type: | Full and Open (NATO countries only) | Business Unit: | ManTech C2S
General Classification: |  | BD/Marketing Mgr: Capture Mgr: | Lindy Martin Dan Vallee
 |  | WinAward # | 1197
Program Summary (SOW): |  |  | 
NATO intends to support this increased requirement by outsourcing the design, implementation, operations and maintenance of the current and expected future sites to a commercial company. This has two distinct parts: Services to the remote locations, Termination of the reach-back link to NATO anchor sites in Europe. |  |  | 
Notes: Program Summary Info: Complete all spaces

## Slide 5: Important NATO Distinctions
Bid Bond / Performance Bond / Liquidated Damages
Firm Fixed Price / Euro 70 MM / Currency
Cost First / Compliance Next
TAA Required
No Site Survey
International Participation / Teammates
Hostile Zone
Clearances (CTSA)

## Slide 6: Important NATO Distinctions (cont.)
Payment – 60 Days from Receipt of Invoice
Payment Schedule
  “Non Recurring” Items – Delivery, installations, Integration, on Acceptance
    Sites Stages I, II, III, IV – All Sites in a Stage
  “Recurring” Monthly Service Charges Paid Monthly in Arrears
  Any Other Items Not Listed Above Shall be Paid Upon Acceptance

## Slide 7: Approach
Team with DSG
CM Identified – Dan Vallee
Bidders’ Conference – 27 June 2005
Finalize Teaming
Identify PM
Use NATO Architecture / Add LOS
“No Site Surveys” Allows for Negotiated Pricing After Contract Award

## Slide 8: Approach (cont.)
Design Being Accomplished by Four SatCom/IT Companies to Analyze Requirements and Provide Technically Compliant
  Technical Team will Evaluate Solutions and Select Compliant Design
  Reduces Technical Risk
  Identifies Best Cost Solution

## Slide 9: Contract Schedule

## Slide 10: Competition
Alcatel | 
Arrowhead | 
Boeing | 
CACI | 
CSC | 
GD | 
Harris | 
L3 Comm | 
LM IS&S | 
New Skies | 
Includes:
U.S. Firms International Firms

## Slide 11: Business Analysis & Risk Assessment
BUSINESS ANALYSIS | Y/N | COMMENTS
Does it fit our business strategy? | Yes | ManTech personnel are working in NATO and Afghanistan.
Does this effort match our mission, vision, goals? | Yes | Expand ManTech NATO Operations.
Do we understand the key requirements of this effort? | Yes | Both MSS and DSG have experience in this type of work.
Do we have strong, relevant past performance? | Yes | Presently working in Afghanistan (Not evaluated). Installing command centers (Not evaluated).
Do we know the customer and their organization? | Yes | Have worked with NATO for many years.
Is this a funded requirement? | Yes | 
Does the customer know us? | Yes | 
RISK AREA | RISK ASSESSMENT (Low/Med/High) | MITIGATION PLAN
PROPOSAL RISK | Medium | Hire Communication Engineer that developed Statement of Work/Use NATO design
PERFORMANCE RISK | High | ManTech in Country, Sound design takes out technical risk; Negotiated pricing after award takes out deployment risk; and NATO Provided Security and Support Services reduces fielding and sustainment risk.
Notes: Risk Assessment: High, Med, Low
Impact on Approach: High, Med, Low
Mitigation Plan: ES – Emphasize Strength
MW – Mitigate Weakness
NCS – Neutralize Competitor’s Strength
HCW – Highlight Competitor’s Weakness

## Slide 12: The Proposal Team
Capture Manager/ Book Boss
  Dan Vallee
    John Francini
Part I: Bid Administration
  Larry Gentile
    Londa Phillips
Part II: Price Quotation
  Doug Diamond
    Chris Colglazier
    John Tremblay
    Subcontractors
Part III: Contractual and Delivery Proposal
  Deirdre Munro
    Larry Gentile
Part IV: Technical Proposal
  Bob Walker
    George Gibson
    Darrell Leonard (DGG)
    Dan Parker (DSG)
    Steve Groves (Segovia)
    Dave Woolkalis
    Jay Kanavos
    Kevin Gracey
    Steve Spellberg
    Mark Michon
    Cindy Shankland

## Slide 13: Schedule
NDA 5 July
Inputs from Vendors 5 July
Kick Off Meeting 12 July
R. Walker on-board in Burlington 12 July
Pink Team 9 August
Red Team 16 August
Pricing 16 August
Production 23 August
Delivery 1 September

## Slide 14: Proposal Content & Schedule
 | 1st Draft | 2nd Draft | Final | Pink Team | Red Team
Part I – Bid Administration | 20 Jul | - | 29 Jul | - | 9 Aug
Part II – Price Quotation | 25 Jul | - | 9 Aug | - | 16 Aug
Part III – Contract Delivery & Proposal | 20 Jul | - | 29 Jul | - | 9 Aug
Part IV – Technical Proposal | 15 Jul | 25 Jul | 4 Aug | 9 Aug | 16 Aug

## Slide 15: Reviews
Pink Team
John Francini
T.I. Weintraub
TBD
TBD
TBD
Red Team
Jay Kelley
Roger Goudreau
Darrell Leonard
TBD
TBD

## Slide 16: Proposal Requirements & Schedule
STAFFING REQUIREMENTS | PERSONNEL
Proposal Manager | Dan Vallee
Marketing Manager | Lindy Martin
BID Administration (Part I) | Larry Gentile
Price Quotation (Part II) | Doug Diamond / Chris Colglazier
Contractual and Delivery Proposal (Part III) | Deirdre Munro
Technical Proposal (Part IV) | Bob Walker
RESOURCES REQUIREMENTS | STATUS
B&P $ / ROI* | $100,000
Resumes | Key Personnel
Facilities | Burlington/Privia
Security | Unclassified
Proposal Production | Corporate Headquarters
Delivery | Hand Deliver (Lindy)
SCHEDULE MILESTONES: | DATES | STATUS
NDAs/Teaming | 1st Week of July 2005 | 
Kick-off: | 2nd Week of July 2005 | 
Pink Team: | 9 August 2005 | 
Pricing: | 16 August 2005 | 
Red Team: | 16 August 2005 | 
Production: | 23 August 2005 | 
Submission: | 1 September 2005 | Ship to L. Martin on 30 August 2005
ROI is computed as a function of B&P costs vs. Projected First Year Revenue.
Should expressed as a percentage. Target range is between 3%-5%

## Slide 17: Wrap-Up
Not Your Basic FAR Bid
Bad News
  New Rules – Distant Location – Clearances
  Low Cost Shoot-Out on an FFP
Good News
  We do know this customer and the rules
  We do have ManTech people in NATO and on the ground in Afghanistan
  We do understand electronic repair / sustainment in hostile areas
Our challenge is:
  Be The Low, Compliant Bidder on Euro 70 Million FFP Bid 1/2 World Away
  And do it in 60 days
And…We got the right guy