I	PURPOSE

The purpose of this procedure is to provide for a system and instructions, and to assign responsibilities for evaluation and monitoring of subcontractors.

II	APPLICATION

This procedure applies to evaluation and monitoring of subcontractors providing supplies and services that are incorporated into the supplies and services provided by ManTech.  Also included are subcontractors of associated services that may affect product quality, such as design, delivery, calibration of measuring equipment, etc.

III	PROCEDURE

1.	Subcontractor Evaluation

1.1	Quality capability of subcontractors is evaluated jointly by the Program Manager and Quality Manager.  New subcontractors may be requested to provide the following documents and information to substantiate their quality capability:

- Copy of quality assurance manual

- Description of relevant process equipment and machines

- Professional resumes (if engineering or consulting is involved)

- Performance history

1.2	Subcontractors shall be selected on the evaluation and assessment of their Quality Assurance system, previous work performance, pricing, Audit list, facilities and available resources as appropriate to the type and complexity of work to be performed.

1.3	When subcontractors can not be selected by the process described in paragraph 1.1 above, the Quality Assurance department shall audit the subcontractor’s quality assurance system.

1.4	The Vice President, Program Manager, and the Quality Assurance Manager shall evaluate the submitted information and, if deemed desirable, may request a visit to audit the subcontractor's quality system and/or production processes. Upon completion of the evaluation, Quality Assurance documents the results and classifies the subcontractor into one of the following categories:

- APPROVED – Contract administration may order services from this subcontractor.

- PROVISIONAL - A new subcontractor or a subcontractor with poor quality history. The Executive Director may order services from this subcontractor. However, the subcontractor has been presented with corrective action requests that must be implemented within a specific time period. If problems are not corrected the subcontractor is reclassified into the NOT APPROVED category, or receiving inspection criteria are modified to compensate for the lack of confidence in the quality capability of the subcontractor.

- NOT APPROVED - The subcontractor is not qualified due to major nonconformances or other problems and IT/Material may not purchase goods or services from this subcontractor.

1.5	A quality record file is established for every subcontractor.  All documents supporting the initial evaluation and qualification of the subcontractor are placed in the file.  The file is also used for keeping records pertaining to the subcontractor's quality performance.

2.	Quality Performance Monitoring

2.1	All subcontractors are continuously monitored for quality and delivery performance.

2.2	When a nonconforming delivery is identified, the QA Manager initiates a nonconformance report. The report is established and processed in accordance with Standard Operating Procedure, SOP-P-05, Control of Nonconforming Product. The subcontractor is always contacted and informed of the identified nonconformances and, the subcontractor is directed to propose and implement corrective actions and report back on their effectiveness. Nonconformance reports, requests for corrective actions, and associated communication are maintained in the subcontractor's quality record file.

2.3	The subcontractor's files are reviewed periodically to assess trends in quality and delivery performance. Subcontractors, who repeatedly fail to deliver satisfactory products, and/or do not deliver on time despite earlier complaints and requests for corrective actions, are downgraded to either PROVISIONAL or NOT APPROVED category.

3.	Existing Subcontractors

3.1	Subcontractors who have been providing services to the company are exempted from the requirement for the initial evaluation, and may be classified as APPROVED. Regardless of the past quality performance history, no subcontractor may be exempted from continuous monitoring of their quality performance.

3.2	Existing subcontractors whose performance is not fully satisfactory may be classified as PROVISIONAL.

4.	List of Acceptable Subcontractors

4.1	The Vice President shall be responsible for maintaining a list of acceptable subcontractors (APPROVED and PROVISIONAL). The list is updated and authorized by the Vice President, and Program and Quality Assurance managers. The list is reviewed and controlled in accordance with Standard Operating Procedure SOP - C-02, Document and Data Control.

5.	Customer Verification of Purchased Product

5.1	When applicable, customers may verify that services provided for their contracts conform to specified requirements.

5.2	If the verification is to be done at the subcontractor's location, the Quality Assurance Department must be notified at least four (4) days in advance in order to make necessary arrangements.

5.3	Customer verification does not release ManTech from its responsibility to deliver a quality product per specification. Customer acceptance does not preclude subsequent rejection by ManTech.

IV	ASSOCIATED DOCUMENTS

SOP-C-03, Purchasing

SOP-P-05 Control of Nonconforming Product

# SOP-P-06, Corrective and Preventive Action