- THE NATO SECURITY INVESTMENT PROGRAM PROCEDURES FOR INTERNATIONAL COMPETITIVE BIDDING

- 1. Introduction

- The guiding principles in these procedures are:

- to assist the timely implementation of NATO Security Investment projects so that the operational needs of NATO are met and the available resources are used in the most cost-effective way;

- to foster an environment conducive to maximizing the participation of qualified firms in the NATO Security Investment Program;

- to avoid discrimination against firms of participating countries interested in participating in NATO Security Investment projects.

- This document describes firstly the basic One-Step International Competitive Bidding (ICB) Procedure. However, over the years the character of the projects commonly-funded in the framework of the NATO Security Investment Program has changed and an increasing proportion of the Program now consists of relatively complex projects.  For the procurement of these projects specific rules have been developed and agreed. These rules are incorporated in the Optional Preliminary Bidding Procedure (two-step) at Annex II and the three-step ICB Procedure described in Annex III. The applicability and detailed arrangements thereof can also be found in these Annexes.

- Should a host nation wish to deviate from these agreed procedures, it must obtain prior approval of the Infrastructure Committee.

- The procedures establish the responsibility and rights of host nations, firms, countries of origin and the Infrastructure Committee up to and including contract signature. Annex I to this document describes the action to be taken in case of a dispute.

- With the aim of avoiding misunderstandings and disputes, nations should bear in mind the following points:

- the purpose of these procedures is to meet only the Minimum Military Requirement as soon as possible, and at the least possible cost, and therefore the procurement process should minimize operational, technical and financial risks when seeking to fulfill stated requirements. Host nations are encouraged to look at “off-the-shelf” solutions first and should carefully consider the risk of research and development work. Discussion of these aspects should take place in the technical working groups before authorization in the Infrastructure Committee;

- the greater the clarity of the “cahier des charges” the less the likelihood of a dispute, and host nations are encouraged, in drafting the “cahier des charges” for complex projects to reflect the performance specifications required rather than detailed technical specifications;

- the host nation is invited to consult the bidder concerned, and if necessary, the International Staff and the appropriate Major NATO Command, if it is not certain whether a bid meets the requirements of the “cahier des charges”. It should be clear, however, that whilst consultation with bidders is desirable in the interest of clarity, no alterations of bids (including technical, financial and schedule changes) after closing date are permissible;

- when alterative solutions could be offered other than those foreseen by the “cahier des charges” and trade-offs could be made, consideration by the host nation should be given to application of the two- or three-step biding procedure;

- when carrying out an ICB exercise or when raising an ICB dispute, nations are invited to take into consideration the general recommendations made by Boards of Arbitration in previous ICB disputes.

- 2. Definition of Terms

For the purposes of this document, the following definitions will apply:

“CAHIER DES CHARGES”: bidding documents issued by a host nation  containing technical, administrative and contractual requirements/conditions;

“CLASSIFIEDINFORMATION”: information which requires security protection;

“COMMITTEE”: the Infrastructure Committee;

“COMPLIANCE”: conformity with the “cahier des charges”;

“CONTRACTOR”: a firm of a participating country which has signed a contract with a host nation to perform a service manufacturer a product, or carry out works for NATO;

“COUNTRYOF ORIGIN” home country of a contractor or sub- : contractor

“DELEGATIONS”: delegations to NATO of participating countries;

“ELIGIBLE FIRM”: a firm for which the country of origin has given a “Declaration of Eligibility” as in paragraph 5.A.1);

“FIRM OF A PARTICIPATING COUNTRY”: firm legally constituted or chartered under the laws of, and geographically located in, or falling under the jurisdiction of, a participating country; the work cannot be physically undertaken in a non-participating country;

“HOST NATION”: a participating country, Major NATO Command or a NATO Agency which is responsible for implementing a Security Investment project;

“PARTICIPATING NATO COUNTRY”: a country which has undertaken to share the cost of the Security Investment project involved;

“PROCUREMENT AGENCY”: agency which conducts an ICB exercise or procurement on behalf of one or more host nations.

- 3. Security

The security procedures and requirements for NATO classified Security Investment projects are described in the latest edition of C-M(55) 15 (Final), which sets out the general rules for the protection of NATO classified information. Classification of bidding documents should be kept at the lowest possible level compatible with the requirements of this document.

- 4. Principle of Non-Discrimination

- In all cases where an ICB is prescribed, host nations must ensure that eligible firms of all participating countries are given the same opportunity and that the bids of all eligible competitors are treated in the same way.

- Consistent with the requirements of paragraph 1, host nations must avoid producing specifications biased toward a specific equipment.

- The host nation is free to issue ICB documents either in its own language or in one of the official NATO languages, but it is encouraged to use one of the official NATO languages. The bidders’ responses to the “cahier des charges” must be either in the official language(s) of the host nation or in one of the official NATO languages unless the choice of language were specifically determined by the host nation and stated in the “cahier des charges”.

- To stimulate competition, the Infrastructure Committee agreed in 1978 and confirmed in 1981, that host nations must provide for timely availability of names of potential bidders on common funded projects, as laid down in the procedure “Dissemination of information on invitations to tender”. The full text of this procedure is at Annex IV.

- 5. Eligibility1

- A host nation must admit to the bidding any eligible firm of another participating country. Bidding instructions to firms and manufacturers shall state that firms from other than participating countries are excluded from acting as contractor, sub-contractor or manufacturer. The underlying rule here is that, unless otherwise decided by the Committee, all work and manufacture should be carried out in the participating countries. Unless the host nation has been authorised to proceed otherwise, bidding instructions to contractors and sub-contractors, should therefore, state the following:

  - none of the work, including project design, labor and services, shall be performed other than by firms from and within participating countries;

  - no materials or items of equipment down to and including identifiable sub-assemblies2 shall be manufactured or assembled by a firm other than from and within a participating country;

  - subject to the provisions of paragraph 7, eligibility of firms is established by means of a “Declaration of Eligibility”. A specimen declaration is at Annex V. This is to be issued to a responsible authority of the host nation by the government of the potential contractor’s country of origin, or by another authority designated for this purpose. This “Declaration of Eligibility” will contain the full statutory name and address of that firm.3

  - the country of origin must declare that, if responsible for awarding a contract for similar work, it would itself admit the firm as a competitor. This declaration signifies that the firm is technically, financially and professionally capable of undertaking a project of the scope envisaged in the invitation for bids (IFB).

  - The firm should have provided or be presently providing goods and services similar to those specified therein to other customers or can be expected to show to the host nation the capability of doing so through its response to the IFB in question, and has expressed an interest in responding to that IFB. Countries of origin should avoid including the names of firms which would not be likely to bid for the kid of work envisaged.

  - if the contract will involve passing on of NATO classified information to firms or requires firms to have access to restricted areas of military installations, the declaration must, in addition, include the security classification of the firm which must be equal to or of a higher level than the requirement of the host nation.

  - countries of origin of firms are at liberty to make declarations either individually or collectively, but collective lists are preferable. Declarations should be supplied to the host nation through the diplomatic representative of the country of origin in the capital of the host country;4

  - the fact that a firm is not covered by a “Declaration of Eligibility” or that such a declaration is incomplete does not immediately eliminate this firm. This case will be handled in accordance with paragraph 7 below.

1 Paragraph 5 relates throughout to declarations provided by countries of origin for specific NATO projects, and not to the index of eligible firms maintained by some host nations. Where these standing lists are provided the country of origin should show the firms in alphabetical order and state their respective specializations. The list should be given a serial number and any amendments to the list should also bear the serial. N.B. These lists do not count as a “Declaration of Eligibility” under the terms of paragraph 5 above.

2 Assembly: An item forming a portion of an equipment, that can be provisioned and replaced as an entity and which normally incorporates replaceable parts of groups of parts (MAS (TC) 30-AAP-6/1 (10th March 1986) Definitions Sub-Assembly: A portion of an assembly consisting of two or more parts that can be provisioned and replaced as an entity - this definition purposely excludes components and/or parts (as defined in ACodP-1), which are not subject to the provisions herein

Manufactured: Made on an industrial scale.
Assembled: Fit together parts of.
Made in: Form from parts in

3Whenever possible it should also show the section/branch responsible for handling the work, with the telephone number, telex number and the name of the individual concerned.

4 Declarations of Eligibility shall normally be supplied as in 5 (iii) (a) but, if required, a country of origin may determine that such declarations will be transmitted from its NATO delegation via the NATO delegation of the host nation provided advance notice is given to the host nation.

- 6. Notification of Intent to Invite Bids

- Standard procedure

At the earliest possible moment, which may be before the request for authorization to commit funds is submitted, the host nation must issue a Notification of Intent to Invite Bids. This notification must be received in writing within at least 28 days, and in cases where security clearances are required 35 days, before the final date by which firms must make known their desire to be invited to bid. The notification must be submitted to the diplomatic representative of the participating countries in the capital of the host nation, with copies to NATO delegations of participating countries and to the International Staff and will contain the following information :

  - a summary description and rough cost estimate of the project and, when available, an indication of the reference number of NATO document (s) containing the request to commit funds or the pre-financing statement, and the reference number of the International Staff’s screening report, if any, together with an indication as to how the project might be divided into different contracts and lots, and, if known, the anticipated time to complete the contract;

  - the final date by which firms must have formally expressed their desire to be invited to bid;

  - the date by which the host nation intends to distribute the “cahier des charges”;

  - the intended closing date for bids;

  - the bid validity date and procedures applicable after that date;5

  - the type of classified information, if any, which must be passed on to firms to enable them to bid, and its security classifications;

  - the address of the relevant bureau or section of the agency responsible for handling the call for bids, including telephone number, telex number and name of individual concerned;

  - the reference which will be used subsequently to identify the project;

  - the envisaged method of bidding (the One, Two or Three Step Procedure);

  - life cycle consideration, if applicable;

  - whether a host nation intends to use a questionnaire to carry out a general financial and technical screening of firms.

- Accelerated procedure

  - If the Committee agrees, following a request from the host nation, that instead of the standard procedure under 6(A) above, an accelerated notification procedure should be adopted, NATO delegations must, within 21 days of the day after the Committee’s decision, inform the host nation’s delegation of the names of the firms interested in bidding for the project, together with a statement of eligibility as provided for under 5(ii).

  - Under this accelerated procedure, the host nation’s request to the Committee should include the information described in 6(A) above.

  - Extensions of the 21 days’ time limit are discouraged. If an extension of more than 7 days is proposed by the host nation then it shall revert to the normal procedure. On expiry of the time limit referred to in 6(b)(i) above, the normal rules will apply.

- General

  - With respect to section 6(A) and (B) above, if after twelve months following the final date by which firms must make known their desire to be invited to bid, the host nation has not invited bids, then the eligibility list of prospective bidders should be re-opened for a period of not less than 21 days for the addition of any other eligible bidders and/or deletion of existing bidders.

  - The regulations applicable to dissemination of information are attached at Annex IV.

- 7. Procedures governing cases where eligibility is in question

    - If a firm has not been the subject of a declaration of eligibility (see sub-paragraph 5(ii)) and asks, before the date specified in paragraph 6(A) (b) above, to be invited to participate in a call fro bids officially notified by the host nation in accordance with paragraph 6 above, the host nation must refer the firm to its embassy. The host nation shall not be required to delay issuing the “cahier des charges” under such circumstances.

A host nation may allow late nominations but is not required to do so. Should the late nominations of a firm be accepted, of course any other late nominations received up until the receipt of the accepted late nomination, must also be accepted. Acceptance of late nominations will not be considered as a valid reason for any request for extension to the bidding period.

- (a) provided that the principle of non-discrimination as described in paragraph 4 above is strictly observed, the host nation is free to carry out a general financial and technical screening of any firm; but before doing so, it must advise the diplomatic representative of the country of origin of its intent;

- (b) where the host nation decides to use a questionnaire for this purpose, it must allow 28 days for replies from firms to be received as from the date on which the host nation notifies the diplomatic representative of the country of origin in the capital of the host nation that the questionnaire has been sent; copy of this notification must be sent to the delegation of those countries of origin;

- (c) the questionnaire must clearly state that no response by a firm to the questionnaire will result in automatic elimination of that firm from the bidding and that failure to answer any question or insufficient answers could lead to elimination. Should a firm respond that it does not wish to be considered as a prime contractor then it will not be sent the “cahier des charges”.

- should the host nation intend to eliminate a firm on the basis of the procedure laid down in sub-paragraph 7.B. above, it must give notice to this effect to that firm and to that firm’s country of origin through the diplomatic representative of the country of origin in the capital of the host nation, and will also notify the NATO delegation of the country of origin;

- where the elimination results from a screening, as provided under paragraph 7(ii) above, the “cahier des charges” must not be distributed to any firm earlier than 21 days after the date of the notice indicated in sub-paragraph 7(iii) (a) above, unless the country of origin has accepted elimination before the end of that period, in which case the “cahier des charges” may be issued immediately.

- 8. Reduction of the Number of Competing Firms

If the number of firms included in the Declarations of Eligibility is so large as to be incompatible with an efficient handling of contract bidding and the host nation desires to reduce the number, it should propose a method of making such a reduction. This proposal should be submitted to the Committee as soon as possible after the date on which the firms have formally expressed their desire to be invited to bid and request the guidance of the Committee. The reduction method approved by the Committee and its implementation must not in any case violate the basic principle of non-discrimination as described in paragraph 4 above.

- 9. Type of Contract

- Unless otherwise agreed by the Committee, fixed price contracts are to be used, i.e. with or without price variation. The determination as to whether price variation will be included or not shall be made by the host nation as specified in the “cahier des charges” and shall apply to all bidders. Host nations are encouraged to utilize the standard price variation clause at Annex VI.

- Any such clause shall not restrict price variation only to work performed in the host nation but shall allow price variation in accordance with the appropriate government indices of the countries where costs are incurred.

- 10. Execution of IFB

- Time allowed for submitting tenders

  - The closing date for bids must normally be not less than 84 days for large-scale or complicated projects and not less than 42 days for other works and supplies, reckoned from the date on which the cahier des charges has been distributed. The decision on whether a project should be considered large-scale or complicated is a host-nation responsibility and not subject to dispute.

  - The host nation is encouraged to use the most expeditious means of transmission, i.e., airmail, and must provide notification of the issuance of the “cahier des charges: to the diplomatic representative of the country of origin in the capital of the host nation.

- Requests for extensions of time limits

  - Requests for extensions of the time limits in sub-paragraph (a) (i) above may be submitted to the host nation only by the delegation of the country of origin of a firm which has been invited to tender or by that country’s Embassy in the host nation.

  - Requests for extension of the time limit should be submitted to the address in sub-paragraph 6(A) (g) above no later than 14 days prior to the bid closing date.

  - Requests for an additional 21 days or less, following the initial bid closing date, must be granted automatically. Requests for more than 21 days may be granted at the discretion of the host nation.

  - Where additional time is required for bidding firms to make a translation of the “cahier des charges” or a translation of their bid, the time limit must be extended by up to a further 21 days, according to the requests submitted to the host nation.

  - When extensions are granted the host nation must immediately advise the diplomatic representatives of the countries of origin in the capital of the host nation, the NATO delegations, and all of the firms concerned, by the most expeditious means of transmission (e.g. fax).

- Bidders Conference

  - A bidders’ conference may be held, not later than 28 days before the closing date of the bid, to provide clarifications whenever the host nation feels this is necessary or useful. The Host Nation must extend the bid closing date, if necessary, to enable this 28 days period to be met;

  - The results of the bidders conference must be provided, in writing, to all bidders, either at the conference or immediately thereafter. In the latter case, the most expeditious means of transmission available must be used, i.e., fax or telex, if possible. In case clarifications or changes to the “Cahier des Charges” are notified after the bidders conference, not less than 28 days from the notification must be allowed before the closing date of the bid.

- Requests for clarification

  - Whether there is a bidders’ conference or not, bidders must seek clarification as soon as possible. Such requests for clarification must be received by the host nation no later than 28 days before the bid closing date.

  - Should a host nation receive a request for clarification later than 28 days before the bid close date, the host nation shall decide whether or not to action the request. This decision shall not be the subject for a dispute.

  - On receipt of a request for clarification, and unless the information is provided at a bidders’ conference in accordance with paragraph 10(c) above, the host nation must:

    - notify all bidders of any clarification or change to the “cahier des charges” not less than 28 days before the closing date of the bid. If necessary, the host nation must extend the bid closing date to enable the 28 day period to be met;

    - send the information to all bidders by the most expeditious means of transmission, i.e. fax or telex, if possible;

    - inform the diplomatic representative of the countries of origin in the capital of the host nation accordingly.

- Queries regarding the consequences of clarifications or changes to the “cahier des charges”

  - Any further requests for clarifications resulting from the clarifications or changes made by the host nation under sub-paragraph 10(d)(iii) above should be submitted no later than 14 days prior to the closing date for the bid.

  - Should a host nation receive a request later than 14 days before the bid close date, the host nation shall decide whether or not to action the request. This decision shall not be a subject for dispute.

  - Actions by the host nation as a result of a request under sub-paragraph 10(e) (i) shall be in accordance with the provisions of sub-paragraph 10(d) (iii) above.

5 The host nation should endeavor to ensure that the validity procedure is clearly stated in the “cahier des charges”, but should there be no provision for a procedure after a bid validity date, and should it appear likely that the bid validity period would expire prior to any possible contract award, then the host nation shall, before the validity date expiration, request the advice of the Infrastructure Committee as to what measures should be taken in regard to extending bids.

Unless the Infrastructure Committee should agree to a re-bid, or a re-pricing of bids, the choice of the lowest bidder shall be based on prices submitted at the bid closing date and any agreed adjustments applied only to the lowest bid.