Summary – AFGHANISTAN MISSION NETWORK-VTC INSTALLATION AND TRAINING

Due:  4/13/2010

Description of Work: NATO C3 Agency has requested that ManTech provide a presolicitation proposal for Afghanistan Mission Network-VTC equipment installation and training.  Mantech will procure and install POLYCOM equipment at ISAF, Afghanistan.  We will also train users at ISAF in use of the equipment.

Type of contract:  FFP

Elements:

FP Labor			199,645

POLYCOM Equipment		529,169

FP Travel and Per Diem		  24,322

FFP TOTAL			753,136

Estimated Profit:		22%

Estimated Hours:		2,076

Phase1:	Polycom Training in Colorado Springs, CO for two ManTech employees (one month)

Phase 2:	Pre-Deployment initial configuration of equipment of equipment at SHAPE in Belgium (two weeks)

Phase 3	Implementation and integration support at ISAF, Afghanistan and training of on-site operators (six weeks)

To be awarded under Contract CO 11853 OPL

Sole Source

Risks:

Performance Guarantee (10% of price)

Liquidated Damages Clause

Travel to Afghanistan dependent upon Customer’s schedule.  This could increase Per Diem cost in Belgium.

NATO Security clearances required