| Reference SOW | Description | First delivery | Remarks (and subsequent deliveries) |
| --- | --- | --- | --- |
| Paragraph 8.1.5 | Project Implementation/Transition Plan (incl. staff qualifications, CVs, Certification) | With proposal | Final 30 days after contract signature |
| Paragraph 8.1.5 | Mobilisation Reports | Weekly during Mobilisation | N/A |
| Paragraph 8.2.3.8 | Equipment Status Report | Draft with Proposal | Amendments as required |
| Paragraph 8.2.4 | Airfield Operating Surfaces Inspection Plan | Draft with Proposal | Amendments as required |
| Paragraph 9.1.8 | Personnel Manning Plan | Outline with proposal | Final 30 days after start of services |
| Paragraph 10 | Training Plan | Outline with proposal | Final 30 days after start of services and amendments as required |
| Paragraph 11.4 | Infrastructure Plan | With Proposal | Final 30 days after contract signature |
| Paragraph 12.2.4. | Management / Inventory Report of CFE and NFE, NFI, Tools and Supplies | 30 days after start of services | Annually and on demand |
| Paragraph 13.1 | CIS Plan | Outline with Proposal | Final 30 days after start of services |
| Paragraph 15 | Monthly Status Report | 30 days after start of service | Monthly afterwards, to cover QA reports, Pers Status, Significant issues, open actions items. Summary of each of the contracted services |
| Paragraph 15.4.3. | Accident report (including environmental accidents) | As an event occurs |  |
| Paragraph 15.4.5 | Statistical Reports | Draft with Proposal | Weekly |
| Paragraph 16.3 | Quality Management Plan (QMP) | Draft With Proposal | Final 30 days after contract signature |
| Paragraph 16.4 | Operating Procedures (OPs) | Draft With Proposal | Final 30 days after contract signature |
| Paragraph 17 | Safety Management Plan | With Proposal | Amendments as required |
| Instructions for NAMSA Contractors Paragraph 6.1.1 | Authority to deploy (request for) | As soon as possible after contract award | To include list of Personnel to deploy |
| Instructions for NAMSA Contractors Paragraph 6.1.4 | Personnel Security Clearances | As required |  |
| Instructions for NAMSA Contractors Annex B Appendix 3 | Manpower Return | 30 days after start of mobilisation | Monthly |